ISO/IEC JTC 1/SC24

Working Group 8

3rd Meeting

The Hague, The Netherlands

13 – 18 April 2000

# Initial Activities:

## Start of Meeting

Mr. J. Cogman, WG8 Convener, opened the meeting on 13 April 2000.  The following national bodies and delegates were present:

- United Kingdom:	Mr. J. Cogman, WG8 Convener

- Germany:			Mr. I. Grieger (Days 4 & 5)

Mr. E. Heinichen (Days 1, 2, & 3)

- Korea			Ms. S-Y. Cho

- United States:			Mr. S. Carson, SC24 Chairperson and Document Editor

Mr. R. Cox

Mr. R. Puk, Document Editor

Mr. T. Gifford, WG8 Acting Secretariat

Mr. M. Johnson

Mr. C. Neveu

The following were present as representatives of TC 211:

None

The following were present as representatives of the Category C liaison SEDRIS organization:

Mr. P. Birkel 						Mr. F. Mamaghani

Mr. J. Carswell 						Mr. P. Foley

The complete list of participants with their addresses is included as Attachment 1.

## Procedures

The meeting agenda, as included in the meeting announcement (WG8 N0031), was reviewed and approved. However, as the meeting proceeded, further amendments were made. The final agenda is included as Attachment 2.

The minutes of the 2nd Working Group 8 meeting held in Orlando, Florida (WG8 N0030) were approved.

# Future Meetings

The next meeting (#4) will be held in Paris, France, from 3 – 6 July 2000. It will be hosted by AFNOR, the French standards body. Prior to this meeting, there will be a planning meeting in June for the WG8 leadership. The focus of this meeting will be to review the third working drafts of the EDCS and SRM standards. It is not anticipated that the other standards will have a new draft available in time for review at the meeting.

Meeting #5 will be held in Orlando during either the second or third week of October 2000 and be hosted by the SEDRIS Organization.

Meeting #6 will be held in Stuttgart, Germany in mid-February 2001 and be hosted by the University of Stuttgart.

# JTC 1 Special Meeting on Spatial Standardization

## Mr. Carson reported on the results of the JTC 1 special meeting on spatial standardization, referred to as the first Spatial Summit meeting. He reported that the meeting provided an opportunity to present good, informative information on what WG8 and the SEDRIS organization is doing and has accomplished. However, our representatives were denied the opportunity to present some of the most convincing material. A second Spatial Summit has been planned for 2 – 4 May in Geneva, Switzerland.

Mr. Birkel reported on the side discussions held with members of the Open GIS Consortium (OGC) and members of TC 211. These discussions about possible cooperation with WG8 and enlightenment about the SEDRIS project were considered favourable to WG8.

The group provided guidance to Mr. Carson regarding his participation at the second meeting. The guidance includes:

- Invite TC 211 to the July SC24 meeting;

- WG8 concurs with the establishment of a coordinating group as long as the work on standards is not divided amongst ISO organizations, i.e, outside of SC24; and it meets no more than once per year; and

- Engage TC 211 to participate in the work of WG8, perhaps inviting them to send technical representatives to the October 2000 and February 2001 meetings.

# NP Ballot Status

## Mr. Cogman presented the results of the NP ballots. They are included as Attachment 3. Notable is the fact that the U.S. abstained.

# Status of Approval of Proposed Change of Scope for SC24

## Mr. Carson reported that SC24 had withdrawn its proposed change of scope regarding the inclusion of “environmental representation.” The main reason was that it has been noted that other TCs and SCs are performing work that could be considered to overlap with that of SC24, with or without a change of scope. To highlight this fact by changing the scope of SC24 would create more problems than it would solve. A more practical way to coordinate the work of the different groups would be by liaison.

# Status of Approval of the Cooperative Agreement between SEDRIS and JTC 1

## Mr. Carson reported that JTC 1 was asked to defer holding a ballot in order to allow minor wording changes. SC24 and the SEDRIS Organization have approved these changes. Mr. Carson will also be changing the “statement of benefits” and sending the agreement back to JTC 1 by 1 May 2000.

# Other Cooperative Agreements

## It is believed OGC will request a Category C liaison to participate in WG8. This has not happened yet. No other cooperative agreements are pending.

## Invitation to liaison letters were sent to OGC, TC211 and SC32 by J.Cogman on 30 March. There have been no direct replies. Martin Ford was nominated as the TC211 liaison to SC24 at its Cape Town meeting.

# NPs for EDCS, SRM Language Bindings

## The NPs for the EDCS (ISO/IEC JTC1/SC24 N2117) and SRM (ISO/IEC JTC1/SC24 N2118) language bindings are at SC24. They will be forwarded to JTC 1 for balloting once SC24 has finished reviewing them.

# Actions from Previous Meeting

# The group reviewed and updated the actions from meeting #1 held in Alexandria, Virginia and meeting #2 held in Orlando, Florida. They are merged with the action items from this meeting and included as Attachment 4. Action items beginning as 01- are from meeting #1. Action items beginning with 02- are from meeting # 2 and so forth. Items shaded gray are closed. Items missing from the list were closed at previous meetings.

# Working Drafts Discussion

## The main focus and majority of time spent at the meeting was in reviewing the standards working drafts. The editors for each of the working drafts reviewed the National Body comments as well their own comments.

## Review of SEDRIS Part 1  - U.S. National Body Comments

The responses to the U.S. National Body comments on ISO/IEC WD 18023, SEDRIS Functional Specification, are available at the WG8 web site as document WG8 N0050.

## Review of SEDRIS C Binding  – U.S. National Body comments

# The responses to the U.S. National Body comments on ISO/IEC WD 18024, SEDRIS Language Binding to C, are available at the WG8 web site as document WG8 N0051.

## Review of EDCS – Korean and U.S. National Body comments

## The responses to the Korean and U.S. National Body comments on ISO/IEC WD 18025, Environmental Data Coding Specification, are available at the WG8 web site as document WG8 N0052.

## Review of SRM – Korean and U.S. National Body comments

The responses to the Korean and U.S. National Body comments on ISO/IEC WD 18026, Spatial Reference Model, are available at the WG8 web site as document WG8 N0053.

## Graphics for Use in Standards

The group agreed that revisable diagrams are desirable in the standards. It was decided that all diagrams in the standards will be developed using the Visio Pro software package. This software is especially suited for the development of the Unified Modeling Language (UML) diagrams that are used in the SEDRIS data reference model.

# Discussion Topics Added to the Agenda as a Result of Working Drafts Review

## “S” in SEDRIS

## The group discussed the issue of the word “synthetic” as part of the name of SEDRIS and whether it should be changed. The word “synthetic” was originally selected to mean a bringing together of component parts to make a whole. This is the meaning of “synthesis”. However, “synthetic” has the connotation of not being genuine. In fact, this is the primary definition in the dictionary. SEDRIS is intended for use in all environmental applications, not just those that may be synthetic in nature. The SEDRIS Organization has been considering changing the words that make up the acronym. No decision has been made yet except that the acronym itself should be maintained. The SEDRIS Organization believes that changing the wording of the acronym should be a business decision, based on the right time to do it.

The group pondered the idea of dropping the spelled out name of SEDRIS and keeping just the acronym in the title of the standard. Mr. Carson accepted an action item to investigate any ISO/IEC issues in this matter.

## Error Handling

The group agreed that a SEDRIS change request (SCR) is needed from the SEDRIS core team to identify product error codes across the three abstract specifications and language bindings. Messrs. Carson and Puk will provide examples from other standards to the core team.

## Review of Clause 4 in SEDRIS Part 1

Mr. Mamaghani will write a framework for clause 4, then review with key SEDRIS Organization personnel. Work will then be assigned to others. The following items were specifically called out to be addressed.

Include concepts in clause 6 (data types)

Definition of UML – provide examples in Annex

Table 4.4 - missing information

Describe error handling

## Clause 4 for EDCS and SRM

The group agreed on 5 May as the completion date for the drafts of clause 4 for the EDCS and SRM standards.

## Alternative name for ‘Enumerated_Or_Selection_Type’

The group agreed this name, along with any enumerated or selection type, will be merged into “search value” and “search value type.”

## Alternative name for ‘NO_TAG’

Mr. Carswell noted the term “TAG” is used everywhere consistently throughout the data model wherever SAC IDs are used. TAG is used for the EAC ID. STATE_TAG  will be replaced by STATE_EAC and NO-TAG will be replaced by NO_EAC_MATCH.

## Research NURBS reference to fully specify patch - TC211, SC24

This issue is not yet researched. The group agreed to put NURBS in as a placeholder. It will be discussed at SEDRIS Associates Meeting 15 the first week of May. The group agreed that the SEDRIS Organization needs to define the NURBS capability and provide input to the next draft.

## International character sets – UTF 8 or UCS 16 ?

The group agreed to use UCS16 at the interface level. UCS 16 will be used for the user interface to the API. The SEDRIS Organization would like to reserve the option of using UTF 8 for the transmittal, if found to be more efficient. The group agreed. The decision to use UCS 16 for the API needs to be presented at a SEDRIS Associate Meeting to ensure a consensus.

## Conformance

As a minimum, an ISO standard must have a statement of conformance. Any profiles are additional and are not mandatory. However, conformance is typically done in profiles, usually with at least one called the base profile. The group agreed to the concept of profiles. It was recommended that the types of communities and types of uses be captured to determine what profiles are necessary. Conformance can relate to functionality and to data. It will be necessary to state conformance for each class in the data representation model. To resolve concerns about the use or misuse of profiles, the standard will initially have only a minimal conformance statement. Mr. Puk agreed to write a draft conformance statement, which can be reviewed on the WG8 reflector.

## Review of proposed revisions to EDCS and SRM WDs

Messrs. Birkel and Carson presented draft information on their proposed changes to the EDCS and SRM standards. This was presented as a set of slides on both the EDCS and SRM (WG8 N0054) and a concepts document on proposed changes to the EDCS (WG8 N0055). The group consensus was that the proposed revisions are an adequate approach for the next draft.

# Relationship of WG8 to SISO PDGs on SEDRIS

Mr. Birkel gave a presentation on the Simulation Interoperability Standards Organization Product Development Groups. (Attachment 5). SISO is a not-for-profit organisation that represents the modelling and simulation community. It is US-based, but includes a number of international members. The SISO organisation has membership of ANSI H3. They are therefore able to comment on WG8 working drafts.

To increase the industry involvement in the standardisation of SEDRIS, it was agreed that selected SISO members should be added to the WG8 reflector.

# Recommendations to JTC 1 SC24

None necessary as a result of this meeting.

# Schedule

The schedule for producing the standards was revised to take into account future meetings and reviews by WG8. The result is shown in below. The group reviewed the schedule and agreed to the dates therein.

Significant points to note are the July meeting will focus on reviewing the EDCS and SRM working drafts. It was agreed that we are not likely to be at the point of having committee drafts (CDs) in time for the October meeting. The first CDs for SEDRIS part 1, C binding and EDCS are scheduled to be ready for review by mid-November. The effect of this is that the overall schedule for approved International Standards is about three months later than originally planned. WG8 meeting #5 will be in the US in mid-October, in Orlando, Florida at a time and place to be arranged. WG8 meeting #6 will be at the University of Stuttgart in mid February 2001, at a time to be arranged.

Items in italics are for information purposes only and not directly part of WG8 activities.

| Spatial Summit Meeting #2 in Geneva | 2 – 5 May 2000 |
| --- | --- |
| WD3 EDCS | 8 May 2000 |
| WD3 SRM | 8 May 2000 |
| Latest date for WD release, for review at Meeting #4 | 8 May 2000 |
| Editors Draft of WD4 SEDRIS Part 1 | 19 June 2000 |
| Editors Draft of WD4 SEDRIS Language Binding | 26 June 2000 |
| Review WDs at Meeting #4 | 3-6 July 2000 |
| WD4 SEDRIS Part 1 | 7 August 2000 |
| WD4 SEDRIS Language Binding | 14 August 2000 |
| TC 211 meeting in Reston, Virginia | 7 – 8 September 2000 |
| WD1 EDCS C language binding | 15 September 2000 |
| WD1 SRM C language binding | 15 September 2000 |
| Simulation Interoperability Workshop in Orlando, Florida | 17 – 22 September 2000 |
| ITEC Asia in Seoul, Korea | 25 – 29 September 2000 |
| WD4 EDCS - final working draft | 16 August 2000 |
| WD4 SRM | 16 August 2000 |
| Latest date for WD release, for review at Meeting #5 | 16 August 2000 |
| Review WDs at Meeting #5 | Mid-October 2000 |
| Open GIS – Dates and venue NOT CONFIRMED | 2-6 October 2000 |
| DERA-sponsored Synthetic Environment and NATO M&S Conferences in Shrivenham, U.K. | 24 – 27 October 2000 |
| Latest submission for pre-CD EDCS and SEDRIS part 1 + C binding | 19 November 2000 |
| Open GIS - San Rafael, CA | 4-8 December 2000 |
| WG8 Meeting #6 Stuttgart, Germany (Adjacent to Web3D meeting in Paderborn) | 19-21 February 2001 |

# Action Items

Action items from this meeting are included as part of Attachment 4. They include items 03-01 through 03-16.

# Adjournment

The meeting was adjourned by midday on 18 April 2000.

Respectfully submitted:



Tim Gifford
Acting Secretariat

Attachment 1

ISO/IEC JTC 1/SC24/WG8

3rd Meeting

## The Hague, The Netherlands

## 13 - 18 April 2000

List of WG8 Participants

| Last Name | First Name | Address | E-mail |
| --- | --- | --- | --- |
| Birkel | Paul A. | MITRE 1820 Dolley Madison Blvd. McLean, VA 22102 +1-703-883-6399 | pbirkel@mitre.org |
| Carson | Steve | GSC Associates 5272 Redman Road Las Cruces, NM 88011 +1-505-521-7399 | carson@siggraph.org |
| Carswell | John | Reality by Design, Inc. 12001 Science Drive, Suite 125 Orlando, FL 32826 +1-407-736-0066 | jcarswell@rbd.com |
| Cho | Sun-Young | Korea Telecom Multimedia Technology Laboratory 17 Woomyeon-dong, Seocho-gu Seoul, 137-792 | suny@kt.co.kr |
| Cogman | Jack | Thomson Training & Simulation Gatwick Road Crawley, RH10 2RL UK +44 1293 56 33 43 | jack.cogman@ttsl.thomson-csf.com |
| Cox | Rob | Science Applications International Corporation 12479 Research Parkway Orlando, FL 32826-3248 +1-407-207-3609 | coxr@saic.com |
| Foley | Paul | Defense Modeling and Simulation Office/Quantum 1901 North Beauregard Street Suite 500 Alexandria, VA 22311 +1-703-824-3453 | pfoley@dmso.mil |
| Gifford | Tim | Armed Forces Training Systems, Inc. 7061 University Boulevard Winter Park, Florida 32792 +1-407-677-0153 x238 fax +1-407-678-1854 | tim_gifford@sedris.org |
| Grieger | Ingolf | Institut fuer Statik u. Dynamik der Luft und Raumfahrtkonstruktionen (ISD) Pfaffenwaldring 27 70550 Stuttgart, Germany +49 711-685-3636 or 3612 fax +49 711-685-3706 | grieger@isd.uni-stuttgart.de |
| Heinichen | Ekkehard | Navigation Support for Airborne Weaponsystems Germany +492678-940 1900 Fax: +492678-1484 | navuz.buechel@t-online.de |
| Johnson | Mark | Evans & Sutherland 600 Komas Drive Salt Lake City, UT 84108 +1-801-588-1746 | markjohn@es.com |
| Mamaghani | Farid | SEDRIS Organization 19223 SE 45th Court Issaquah, WA 98027 +1-425-641-6192 | farid@sedris.org or farid@halcyon.com |
| Neveu | Charles | Autonomy and Robotics Group NASA Ames Research Center Mail Stop 269-4 Moffett Field, CA 94035-1000 +1-650-604-2525 F: +1-650-604-4036 | neveu@artemis.arc.nasa.gov |
| Puk | Richard | Intelligraphics Inc. 7644 Cortina Court Carlsbad, CA 92009 +1-760-753-9027 | puk@igraphics.com |

Attachment 2

ISO/IEC JTC 1/SC24/WG8

3rd Meeting

Agenda

| Welcome | J. Cogman | 1400 Thursday |
| --- | --- | --- |
| Roll call and introductions | T. Gifford | Thursday |
| Adoption of agenda | J. Cogman | Thursday |
| Minutes of the last meeting | T. Gifford | Thursday |
| Results JTC 1 Special Meeting on Planning Spatial Standardization & Related Interoperability | S. Carson | Thursday |
| Status of NP ballots | J. Cogman | Thursday |
| Status of Approval of Proposed Change of Scope for SC24 | S. Carson | Thursday |
| Status of Cooperative Agreements | S. Carson | Thursday |
| NPs for EDCS, SRM Language Bindings | J. Cogman | Thursday |
| Actions from previous WG8 meetings | T. Gifford | Thursday |
| Other presentations by attendees | None |  |
| Review of SEDRIS Part 1 - U.S. National Body comments | D. Puk | Friday |
| Review of SEDRIS C Binding – U.S. National Body comments | D. Puk | Friday |
| Review of EDCS Korean National Body comments U.S. National Body comments (Finished for the day at comment T9) | S. Carson | Friday |
| Review of EDCS – U.S. National Body comments (Continued from T10) | S. Carson | Saturday |
| Review of Spatial Reference Model - Korean National Body comments - U.S. National Body comments | S. Carson | Saturday |
| Agreement on new agenda items resulting from review of WDs | J. Cogman | Saturday |
| “S” in SEDRIS - Synthetic, Simulated, Spatial ? | J. Cogman | Saturday |
| Define Error Handling mechanism | J. Cogman | Monday |
| Review of clause 4 in SEDRIS Part 1 | J. Cogman | Monday |
| Include concepts in clause 6 (data types) | J. Cogman | Monday |
| Definition of UML - examples in Annex | J. Cogman | Monday |
| Table 4.4 - missing information | J. Cogman | Monday |
| Describe error handling | J. Cogman | Monday |
| Clause 4 for EDCS and SRM | J. Cogman | Monday |
| Alternative name for ‘Enumerated_Or_Selection_Type’ | J. Cogman | Monday |
| Alternative name for ‘NO_TAG’ | J. Cogman | Monday |
| Research NURBS reference to fully specify Patch - TC211, SC24 | J. Cogman | Monday |
| International character sets - UTF8 or UCS16 ? | J. Cogman | Monday |
| Review proposed revisions to EDCS WD | J. Cogman | Monday |
| Review proposed revisions to SRM WD | J. Cogman | Monday |
| Relationship of WG8 to SISO PDGs on SEDRIS | P. Birkel | Monday |
| Action Items | J. Cogman | Monday |
| Review of schedule to complete work | J. Cogman | Tuesday |

Attachment 3

ISO/IEC JTC 1/SC24/WG8

3rd Meeting

Results of NP Balloting

SC24 P-Members were asked to vote on;

Q1:	Do you accept the proposal ?

Q2:	Do you support the addition of the work item to SC24 ?

Q3:	Do you commit yourself to participate ?

Q4:	Are you able to offer a Project Editor ?

Q5:	Do you have a major contribution or reference to contribute ?

In the following results tables,

A:	Abstain

L:	Late, Not Yet Voted

Voting for SEDRIS (JTC1 N5973)

|  | Q1 | Q2 | Q3 | Q4 | Q5 |
| --- | --- | --- | --- | --- | --- |
| Australia | Yes | Yes | Yes | No | No |
| Austria | Yes | L | Yes | No | L |
| Belgium | Yes | Yes | No | No | No |
| Brazil | Yes | No | No | No | No |
| Canada | A | A | A | A | A |
| China | Yes | Yes | Yes | No | No |
| Denmark | A | A | A | A | A |
| Egypt | L | L | L | L | L |
| Finland | Yes | Yes | No | No | No |
| France | A | No | No | No | No |
| Germany | L | L | L | L | L |
| Hungary | Yes | Yes | A | No | No |
| Ireland | Yes | Yes | Yes | No | No |
| Italy | A | A | A | A | A |
| Japan | Yes | Yes | Yes | No | No |
| Netherlands | Yes | Yes | A | No | No |
| New Zealand | Yes | Yes | Yes | No | No |
| Norway | No | No | No | No | No |
| Rep. of Korea | Yes | Yes | Yes | No | No |
| Romania | L | L | L | L | L |
| Slovenia | Yes | Yes | No | No | No |
| South Africa | L | L | L | L | L |
| Sweden | A | A | No | No | No |
| Switzerland | A | A | A | A | A |
| UK | Yes | Yes | Yes | No | No |
| USA | A | L | L | L | L |
| TOTAL Yes Votes | 14 | 12 | 8 | - | - |

Voting on SEDRIS C Binding (JTC1 N5974)

|  | Q1 | Q2 | Q3 | Q4 | Q5 |
| --- | --- | --- | --- | --- | --- |
| Australia | Yes | Yes | No | No | No |
| Austria | Yes | Yes | No | L | L |
| Belgium | Yes | Yes | No | No | No |
| Brazil | Yes | No | No | No | No |
| Canada | A | A | A | A | A |
| China | Yes | Yes | Yes | No | No |
| Denmark | A | A | A | A | A |
| Egypt | L | L | L | L | L |
| Finland | Yes | Yes | No | No | No |
| France | A | No | No | No | No |
| Germany | Yes | Yes | Yes | No | Yes |
| Hungary | A | Yes | A | No | No |
| Ireland | Yes | Yes | Yes | No | No |
| Italy | A | A | A | A | A |
| Japan | Yes | Yes | Yes | No | No |
| Netherlands | Yes | Yes | A | A | No |
| New Zealand | Yes | Yes | Yes | No | No |
| Norway | No | No | No | No | No |
| Rep. of Korea | Yes | Yes | Yes | No | No |
| Romania | L | L | L | L | L |
| Slovenia | Yes | Yes | No | No | No |
| South Africa | L | L | L | L | L |
| Sweden | A | A | No | No | No |
| Switzerland | A | A | A | A | A |
| UK | Yes | Yes | Yes | No | No |
| USA | A | L | L | L | L |
| TOTAL Yes Votes | 14 | 14 | 7 | - | 1 |

Voting on EDCS (JTC1 N 5975)

|  | Q1 | Q2 | Q3 | Q4 | Q5 |
| --- | --- | --- | --- | --- | --- |
| Australia | Yes | Yes | Yes | No | No |
| Austria | Yes | Yes | No | L | L |
| Belgium | Yes | Yes | No | No | No |
| Brazil | Yes | No | No | No | No |
| Canada | A | A | A | A | A |
| China | Yes | Yes | Yes | No | No |
| Denmark | A | A | A | A | A |
| Egypt | L | L | L | L | L |
| Finland | Yes | Yes | No | No | No |
| France | A | No | No | No | No |
| Germany | L | L | L | L | L |
| Hungary | A | Yes | A | No | No |
| Ireland | Yes | Yes | Yes | No | No |
| Italy | A | A | A | A | A |
| Japan | Yes | Yes | Yes | No | No |
| Netherlands | A | A | A | A | A |
| New Zealand | Yes | Yes | Yes | No | No |
| Norway | No | No | No | No | No |
| Rep. of Korea | Yes | Yes | Yes | No | No |
| Romania | L | L | L | L | L |
| Slovenia | Yes | Yes | No | No | No |
| South Africa | L | L | L | L | L |
| Sweden | A | A | No | No | No |
| Switzerland | A | A | A | A | A |
| UK | Yes | Yes | Yes | No | No |
| USA | A | L | L | L | L |
| TOTAL Yes Votes | 12 | 12 | 7 | - | - |

Voting for SRM (JTC1 N 5976)

|  | Q1 | Q2 | Q3 | Q4 | Q5 |
| --- | --- | --- | --- | --- | --- |
| Australia | Yes | Yes | Yes | No | No |
| Austria | Yes | Yes | No | L | L |
| Belgium | Yes | Yes | No | No | No |
| Brazil | Yes | No | No | No | No |
| Canada | No | No | No | No | No |
| China | Yes | Yes | Yes | No | No |
| Denmark | A | A | A | A | A |
| Egypt | L | L | L | L | L |
| Finland | Yes | Yes | No | No | No |
| France | A | A | A | A | A |
| Germany | L | L | L | L | L |
| Hungary | A | Yes | A | No | A |
| Ireland | Yes | Yes | Yes | No | No |
| Italy | A | A | A | A | A |
| Japan | Yes | Yes | Yes | No | No |
| Netherlands | A | A | A | A | A |
| New Zealand | Yes | Yes | Yes | No | No |
| Norway | No | No | No | No | No |
| Rep. of Korea | Yes | Yes | Yes | No | No |
| Romania | L | L | L | L | L |
| Slovenia | Yes | Yes | No | No | No |
| South Africa | L | L | L | L | L |
| Sweden | A | A | No | No | No |
| Switzerland | A | A | A | A | A |
| UK | Yes | Yes | Yes | No | No |
| USA | A | L | L | L | L |
| TOTAL Yes Votes | 12 | 12 | 7 | - | - |

Attachment 4

ISO/IEC JTC 1/SC24/WG8

Action Items

| No. | Action Item | Assigned To | Due Date | Complete | Comment | E-mail Ref. |
| --- | --- | --- | --- | --- | --- | --- |
| 01-01 | Glossary for SEDRIS Part 1 | Tim Gifford Rob Cox | 10-Dec-99 |  | Expected 7-Feb-00 Rough, incomplete, draft now completed 13-Mar-00 Needs input and review from SEDRIS core team Core team will work this. Dependent on Clause 4. |  |
| 01-02 | Proposed Categorization of Units | Paul Birkel | 31-Oct-99 |  | Expected 15-Feb-00 Have gotten copy of relevant ISO SI documents. Has a partial draft now, mapping SEDRIS to SI. Many have scale embedded (e.g. kilo meter – meter is unit kilo is scale). Drafting an SCR now to make the change. About 1/2 finished. About 99% complete. Now deferred until after Sapphire release. (Birkel e-mail dated 17 Apr 00) |  |
| 01-03 | Rewrite EDCS Clause 4 | Paul Birkel | 10-Dec-99 | 15-Mar-00 | Expected 29-Feb-00 Steve Carson posted a draft and notified via e-mail 28-Feb-00. Steve Carson posted 2nd WD on 15-Mar-00 |  |
| 01-04 | Review & rewrite EDCS Clause 7 | Paul Birkel | 14-Nov-99 | 15-Mar-00 | Steve Carson posted 2nd WD on 15-Mar-00 |  |
| 01-05 | Determine TOC of SRM Clause 4 | Paul Birkel | 22-Oct-99 | 19-Mar-00 | Steve Carson has posted 2nd WD on 19-Mar-00. |  |
| 01-06 | Create text for SRM Clause 4 | Paul Birkel | 21-Nov-99 | 19-Mar-00 | Steve Carson has posted 2nd WD on 19-Mar-00. |  |
| 01-07 | Create text for SRM Clauses 5 & 6 | Paul Birkel & Kevin Trott | 10-Dec-99 | 19-Mar-00 | Steve Carson has posted 2nd WD on 19-Mar-00. |  |
| 01-08 | Create text for SRM Clause 7 | Ralph Toms | 10-Dec-99 (pending approval) | 19-Mar-00 | Steve Carson has posted 2nd WD on 19-Mar-00. |  |
| 01-16 | Compile list of essential horizontal and vertical datums | Ralph Toms & Paul Birkel | 18-Oct-99 | 03-Mar-00 | Expected 15-Feb-00 Create an SCR See MITRE SCR-112 |  |
| 01-17 | Rewrite SEDRIS Part 1 clause 4 | Farid Mamaghani, Paul Birkel, Paul Berner | ??-??-00 |  | Agenda item for Meeting #2 See new action item from meeting #2. Outline and writing assignments due 28-Jan-00 Refer to mtg. 2 number 81. | OBE |
| 01-19 | Decision to standardize level 1 functions | Farid Mamaghani | 11-Oct-99 | 13-Apr-00 | 13 Apr 00 Decision is no. This resulted in new action item _____. | F. Mamaghani e-mail to core team dated 15–Feb-00 asking for opinions. |
| 01-22 | Analyze converting SAC and SCC ID’s to EDCS naming. | SEDRIS Organization | 11-Oct-99 | 07-Feb-00 | Discuss at SAM 14 Expected 01-Feb-00 | SCR-MITRE-114A |
| 01-25 | Decision to support international character sets | Farid Mamaghani | 11-Oct-99 | 04-Feb-00 | pdb 016 |  |

| No. | Action Item | Assigned to | Due | Done | Comment |
| --- | --- | --- | --- | --- | --- |
| 02-01 | Remove Long Integer, unsigned Long Integer, Positive Integer (64-bit integer) from proposed ISO abstract and C binding | Puk | Next draft | 17-Mar-00 |  |
| 02-02 | Initiate SCR to add new positive C data types and change a number of existing fields' types. | Worley | 04-Feb-00 | 04-Feb-00 | Dick Puk has action to create the binding. SCR-Core 154 |
| 02-03a 02-03b | Initiate discussion on the impact of multiple languages and create SCR as appropriate. Identify international participants to propose solution to the multiple language issue. | Berner Carson | 21-Jan-00 01-Mar-00 | 04-Feb-00 ? | Determine what to specify in DRM re: encoding scheme and how to support multiple languages and locale awareness. SCR-pdb-016 ISO-proposed multiple-byte characters for abstract, to support non-Latin alphabet characters (e.g., Cyrillic, Japanese, etc.) |
| 02-04 | Make document consistent with the decision to remove the DRM API. | Puk | Next draft | 17-Mar-00 |  |
| 02-05 | Determine what term should be used for SEDRIS classes in ISO abstract. (Currently uses "data item" rather than "class"). – Discuss proposed change at SAM 14 and prepare SCR. | Campos | 21-Jan-00 |  |  |
| 02-06 | Find a better name for SE_TOKEN_ENUM, in parallel with #5, above, and fix the _TOKEN suffix for its enumerators in parallel, also. Discuss proposed change at SAM 14 and prepare SCR. | Campos | 21-Jan-00 | 25-Feb-00 | SCR-SAIC-159 submitted by Horan |
| 02-11 | ISO sections 5.2.4.19, 22 should reference some definition, or define the terms "level 0, 1, 2, 3, 4" topology. Examine existing comments for SE_FEATURE_TOPOLOGY_LEVEL_ENUM. | Birkel & Trott | 15-Feb-00 |  |  |
| 02-12 | ISO 5.2.4.29 needs definitions for image signature enumerators. - Add to SAM agenda; generate SCR | Horan & Worley | 04-Feb-00 | 16-Feb-00 | Need text in clause 4. SCR –core-156 |
| 02-13 | Resynchronize types with existing SEDRIS definitions for sections 5.2.4.43, 44, and 45. | Puk | Next draft | 17-Mar-00 |  |
| 02-14 | Section 5.2.4.53 SE-SEARCH_VALUE_TYPE_ENUM needs comments. | Mamaghani Clause 4 team | 15-Feb-00 |  | Ties in with search filters and the clause 4 discussion on searching. |
| 02-15 | Remove section 5.2.4.48 | Puk | Next draft | 17-Mar-00 | Like 4 |
| 02-16A | Generate SCR to add comments to SE_OBJECT_AND, SE_OBJECT_OR macros in level 0 read API. | Worley | 28-Jan-00 |  | Generating comments will go into the existing cleanup SCR, core-153. (e-mail from Worley dated 6 Apr 00) |
| 02-16B | Feed comments back into ISO doc. | Puk | Next draft |  |  |
| 02-17 | Answer why is "SEDRIS Object" in sections 5.2.4.53, 5.3.4.13? | Campos | 14-Feb-00 | 16-Feb-00 | Ties in with search filters and the clause 4 discussion on searching. Campos e-mail dated 16-Feb-00 |
| 02-18 | Determined that "implementation dependent" range for registered types means nobody has to support any values falling in there. ISO documentation is to be clarified to point this out. | Puk | Next draft |  |  |
| 02-19 | Remove section 5.2.5.3 | Puk | Next draft |  |  |
| 02-20 | Rework "SE_DISTANCE_UNITS_ENUM" into 2 types, one for SRM, one for Spatial Index. Update DRM,.Create SCR. | Worley | 21-Jan-00 | 18-Feb-00 | Add to SAM agenda SRM will accommodate feet and meters. SAIC-SCR-157 |
| 02-21 | Generate SCR for 5.2.5.7 Allow reading of GIF and add PNG, move GIF to optional things because of possibility of royalties. | Carswell | 21-Jan-00 |  | Discuss at SAM |
| 02-22 | Recommend which sound and image formats to include and which to treat as options. | Carswell | 21-Jan-00 |  | Discuss at SAM |
| 02-23 | Move all SRM types, functions out of DRM standard and into SRM standard. This includes 5.2.5.21, 5.3.4.32 & 33. | Puk | Next draft | 17-Mar-00 |  |
| 02-24 | Re-synchronize section 5.2.5.11 with existing SEDRIS. | Puk | Next draft |  |  |
| 02-25 | Initiate e-mail discussion on se-base and wg8 reflectors regarding collapsing the various status code enumerations into 1 or 2 enumerations. | Campos | 04-Feb-00 | 17-Feb-00 | SCR-SAIC-158a by Worley |
| 02-26 | Move section 5.2.5.20 to EDCS standard. | Puk | Next draft | 17-Mar-00 |  |
| 02-27A | Generate SCR -- better comments to define token set. | Worley | 04-Feb-00 |  | Generating comments will go into the existing cleanup SCR, core-153. Any actual “changes” to SE_TOKEN_SET are post-Sapphire, because the SEDRIS core team needs clarification about that which WG8 has a problem. (e-mail from Worley dated 6 Apr 00) 13 Apr 00 Dick Puk and Michele Worley to resolve any issue with token sets. |
| 02-27B | Feed back into WD 18023-1. | Puk | Next draft |  |  |
| 02-28 | Update 5.2.6.4 for missing enum. | Puk | Next draft | 17-Mar-00 | Missed when updating to 2.5.X |
| 02-29 | Change WD 18023-1-- need to be able to extend SE_POLYGON_FLAGS_ENUM, SE_PRESENTATION_DOMAIN_ENUM (5.2.62, 63) | Puk | Next draft |  |  |
| 02-31 | Section 5.3.3.1 -- strike the term "doubly-linked"; change "singly-linked" to just "linked." | Puk | Next draft | 17-Mar-00 |  |
| 02-33 | Section 5.3.4.12 -- re-synchronize with current SDRM. | Puk | Next draft | 17-Mar-00 |  |
| 02-34 | Section 5.3.4.14 correct "Axis Property Fields" to "Axis Fields" wherever it shows up. | Puk | Next draft |  | just a typo |
| 02-35 | Section 6 -- fix inherited fields sections in working draft (i.e., fix inheritance notation for ISO). Wrap all single-field data items for classes. Fix 5.3.4.34. Among other things, fix any references to "Topology Property Fields", "Table Group Fields", and so on. | Puk | Next draft | 17-Mar-00 |  |
| 02-36 | Generate SCR discussion re: adding "Index Range" type -- added for SE_DATA_TABLE_EXTENTS by working draft. | Berner & Carswell | 04-Feb-00 |  | 6 Apr 00 Deferred to post-Sapphire release. (Carswell e-mail dated 6 Apr 00) |
| 02-37 | Delete 5.3.4.43. | Puk | Next draft | 17-Mar-00 |  |
| 02-38 | Start SCR discussion RE finding a better name for SE_IMAGE_MIP_FIELDS (to avoid non-standard use of "FIELDS" in the name), and also RE changing the type a la 5.3.4.74 | Worley | 04-Feb-00 | 02-Mar-00 | SCR-core-156A |
| 02-39 | For Property Data Value, change "DT" in enumerators to "PDV" | Puk | Next draft |  | DT removed. PDV not used in language binding but it should be. (e-mail Puk dated 6-Apr-00) |
| 02-40 | For 5.3.4.140, use <Data Item Selector> rather than <SEDRIS Object>. | Puk | Next draft |  | Couldn't find where this would be a propos. . (e-mail Puk dated 6-Apr-00) |
| 02-41 | Initiate discussion on wg8/se-scrccb re: proposed 5.4.3, adding "Image Data" as an opaque API type. | Assign, pending outcome of Level 1 Read API discussion. | Assign, pending outcome of Level 1 Read API discussion | 13-Apr-00 | See mtg. 1 Action Items. 13-Apr-00 Completed by D. Puk as a result of latest draft. |
| 02-42 | Move Sections 5.4.5 & 6 to EDCS standard. Need reflector discussion on whether these should be opaque API types. | Puk | Next draft | 17-Mar-00 | Birkel to advise on opacity. Replaced with reference to EDCS. (e-mail Puk dated 6 Apr 00 |
| 02-43 | Synchronize 5.4.9 with whatever SE_Get/SetUserDataPointer abstract descriptions use. | Puk | Next draft |  | See item 64. |
| 02-44 | Clarify usage of 5.5.3 in standard. | Puk | Next draft |  | deferred to error handling discussion Awaiting redesign of error processing mechanism. (e-mail from Puk dated 6 Apr 00) |
| 02-45 | Section 5.3.4.139 -- revert to current SEDRIS usage. | Puk | Next draft |  |  |
| 02-46 | In Word document, each example should restart example numbering. | Puk | Next draft |  | editorial cleanup Will be done in next draft. (e-mail from Puk 6 Apr 00) 17 Apr 00 Numbers will be bullets |
| 02-47 | Preserve notion of 'abstract' classes in DRM listing (classes that carry modeling info but not semantic info, e.g. <Geometry>. | Puk | Next draft | 17-Mar-00 |  |
| 02-48 | Check SEDRIS business rules against ISO syntax for any desired cleanup on the SEDRIS side. | Worley | 04-Feb-00 | 10-Feb-00 | SCR Core-155 |
| 02-49 | Examine COORD, COLOR, SDRM, SDCS, & read API status codes for any possible cleanup. | Campos | 04-Feb-00 | 17-Feb-00 | error handling Also see item 25. |
| 02-50 | Use se_conv_types.h, se_data_model_types.h, se_sdcs_types.h, read0/se_extract_types.h to split the ISO abstract's single status code enumeration back into its component enumerations. Consider whether to generalize one status enumeration for all APIs or duplicate enumerations across APIs (7.5.33) | Campos | 04-Feb-00 | 17-Feb-00 | error handling Also see item 25. |
| 02-56 | Need to incorporate new (SEDRIS 2.5.3) "meta-data" functions into binding for EDCS. | Puk & Birkel | Next draft |  | Add to EDCS std. This has been put aside to focus on Sapphire critical work. Will continue work on it after release of Sapphire. However in the meantime there have been a lot of revisions to the actual data items, so we will have to revisit any interface and update. (Birkel e-mail dated 10 Apr 00) |
| 02-58 | Remove the following terms from the abstract (but they can be in the C binding): Data Item Selector's NUM_TOKENS, Level 0 Read API Function's NUM_FUNCTIONS, Horizontal Datum's NUM_DATUMS. | Puk | Next draft |  |  |
| 02-63 | Update 7.4.1 with current SEDRIS listing. | Puk | Next draft |  |  |
| 02-64 | 7.5.26, 7.5.40 (Get/Set User Data) the output/input parameter needs to be a private blob of user data. Add ___?_ user data type. | Puk | Next draft |  | Now maps to array of unsigned byte. (e-mail from Puk 6 Apr 00) See item 43 and 67 also. |
| 02-66 | Add an entry for SE_GetPackedDataTable to the read API function list. | Puk | Next draft |  | missing and will be added |
| 02-67 | Modify Put/Get Image Data in parallel (7.6.14) | Puk | Next draft |  | See items 43 and 64. |
| 02-68 | Make recommendation regarding the use of profiles as a means of expressing subsets of SEDRIS functionality. | Berner, Birkel, & Carswell | 31-Mar-00 |  |  |
| 02-70 | Determine approach for formal grammar. | Carson and Worley | 31-Mar-00 | 18-Feb-00 | Possibilities include BNF, XML grammar from current YACC parser. Determined that UML is likely to be acceptable for a formal grammar on 18-Jan-00. UML is planned for use by SEDRIS organization. The larger issue is a non-graphical format that is "equivalent." But... We still need to find a textual equivalent and work up an example or two and see if folks like them. I'm thinking EBNF and SGML of some sort (some XML DTD) are likely candidates. The OMG's UML specification has a XML equivalent as an annex (after all, you don't want to transfer pictures between "software tools" but you want a formal grammar equivalent. (Carson e-mail dated 6-Apr-00) |
| 02-71 | Remove Annex B. | Puk | Next draft |  |  |
| 02-72 | For section 4 (& Documentation Set for SEDRIS) document coplanar polygon methods -- here are techniques (fixed list, priority level, UoPG for subfacing) and what they mean | MPI |  |  | Mamaghani to oversee |
| 02-73 | Change all class names drm_(name) e.g., drm_month. Prepare SCR to reflect this. | Puk Campos | Next draft 04-Feb-00 | 18-Feb-00 | eliminates the need to add “selector” or “choice” SCR se-core-160 |
| 02-74 | Prepare synopsis of WG8 procedures and post to the web site. | T. Gifford | 04-Feb-00 | 01-Feb-00 | ? |
| 02-75 | Update e-mail reflector to include new participants. | T. Gifford | 26-Jan-00 | 25-Jan-00 | ? |
| 02-76 | Establish standard e-mail subject field for announcement of documents availability. | T. Gifford | 04-Feb-00 | 01-Feb-00 | ? |
| 02-77 | Push for completion of actions assigned during the December spatial standardization meeting of TC 211. | S. Carson | 28-Jan-00 | 24-Jan-00 | E-mail to SC24 reflector dated 24-Jan-00 |
| 02-79 | Make meeting #3 arrangements. | T. Gifford | 11-Feb-00 | 11-Feb-00 | WG8 N0031 posted 11-Feb-00 |
| 02-80 | Post outline for SEDRIS standard, Part 1, Clause 4. | T. Gifford | 28-Jan-00 | 11-Feb-00 | Included as attachment 5 to WG8 N0030 posted 11-Feb-00 |
| 02-81 | Revise outline and make writing assignments for SEDRIS Standards, Part 1, Clause 4. | F. Mamaghani | 28-Jan-00 |  |  |
| 02-82 | Forward cooperative agreement to JTC 1. | S. Carson | 4-Feb-00 |  | This is the revised one with SEDRIS. It is finished and was sent to J. Stride several weeks ago. Mr. Carson will check again and confirm that it has gone on to JTC 1. (e-mail Carson dated 6 Apr 00) 13-Apr-00 Revised due date of 1-May-00 |
| 02-83 | Draft NP for Language Bindings for EDCS. | S. Carson and J. Stride | 13-Apr-00 | 3-Apr-00 | J. Cogman completed. |
| 02-84 | Draft NP for Language Bindings for SRM. | S. Carson and J. Stride | 13-Apr-00 | 3-Apr-00 | J. Cogman completed. |
| 03-01 | Change “statement of benefits” to send back to JTC 1 regarding cooperative agreement. | S. Carson | 1-May-00 |  |  |
| 03-02 | Submit comments to the editor on the standards using approved SCRs. | M. Worley | 15-May-00 |  |  |
| 03-03 | Determine if we need a textual formal grammar. | S. Carson & M. Worley | Next meeting |  | See 02-70. |
| 03-04 | Update the list of graphic formats. | J. Carswell | 15-May-00 |  | 14 Apr 00 U.S comment on SEDRIS standard, T26 5.2.5.4 Graphic_Format The selections shown in many cases do not refer to international standard formats and several international standard formats are missing. This list should be updated and should include at least PNG, BIIF, and CGM. Moreover, the name does not reflect the fact that these formats are all raster image formats. |
| 03-05 | Obtain and post the ISO document numbers for EDCS and SRM language bindings. | S. Carson | 5-May-00 |  | 14 Apr 00 US comments, E3 Reference list update The list of references should be updated to include the EDCS and SRM C language bindings. It is preferable the numbers be the next in order. |
| 03-06 | If “enumerant” is not in Oxford English Concise Dictionary, then define it in Clause 4 in SEDRIS standard. | D. Puk | Next draft |  | Korean editorial comment 23. on EDCS, the word Enumerant is not in the dictionary. 14 Apr 00 If not in dictionary, it should be defined in all three standards. |
| 03-07 | Revisit unit codes and data types to look at what the definitions should be. | S. Carson & P. Birkel | 3-Jul-00 |  |  |
| 03-08 | Include Rearrange Image Data in SEDRIS standard. | D. Puk | Next draft |  |  |
| 03-09 | Identify the TC 211 equivalent to FGDC standard for metadata. | P. Foley | 15-May-00 |  |  |
| 03-10 | Provide examples of data item classes. | R. Cox | 15-May-00 |  |  |
| 03-11 | Identify missing word in 6.3.289 Sound_Instance paragraph SEDRIS part 1. | R. Cox | 15-May-00 |  |  |
| 03-12 | Identify international reference for fonts. | S. Carson | 1-Jun-00 |  |  |
| 03-13 | Define “environment” for use in Clause 4(s). | F. Mamaghani | 15-May-00 |  |  |
| 03-14 | Check TC 211 to see if “geo” terms are defined. | S. Carson | 15-May-00 |  |  |
| 03-15 | Draft conformance clause for SEDRIS, Part 1 | D. Puk | Next Draft |  |  |
| 03-16 | Create SCR for the creation of error codes. | R. Cox | 15-May-00 |  | Raise this issue at SAM 15. |
| 03-17 | Determine if there are any problems from an ISO/IEC perspective of just using a non-defined title such as SEDRIS in the name of a standard. | S. Carson | ? |  |  |

Attachment 5

ISO/IEC JTC 1/SC24/WG8

Proposed Changes to EDCS and SRM Working Drafts