ISO/IEC JTC 1/SC 24/WG 8 N0003

Action Items From the First WG8 Meeting

| Work Item | Assigned To | Due Date |
| --- | --- | --- |
| Glossary for SEDRIS Part 1 | Tim Gifford | December 10, 1999 |
| Proposed Categorization of Units | Paul Birkel | October 31, 1999 |
| Rewrite EDCS Clause 4 | Paul Birkel | December 10, 1999 |
| Review and rewrite EDCS Clause 7 | Paul Birkel | November 14, 1999 |
| Determine TOC of SRM Clause 4 | Paul Birkel | October 22, 1999 |
| Create text for SRM Clause 4 | Paul Birkel | November 21, 1999 |
| Create text for SRM Clauses 5 & 6 | Paul Birkel & Kevin Trott | December 10, 1999 |
| Create text for SRM Clause 7 | Ralph Toms | December 10, 1999 (pending approval) |
| Create template for SRM | Dick Puk | October 10, 1999 |
| Identification of Secretariat | Tim Gifford | October 10, 1999 |
| Web Site Preparation | Tim Gifford | November 1, 1999 |
| Sample Membership Letter for H3 | Steve Carson | October 8, 1999 |
| Identification of Convenor(s) | Steve Carson | October 8, 1999 |
| Create initial document set for WG8 | Steve Carson | October 8, 1999 |
| Change SC 24 Statement of Work & Terms of Reference | Jean Stride & Steve Carson | October 5, 1999 |
| Compile list of essential horizontal and vertical datums | Ralph Toms & Paul Birkel | October 18, 1999 |
| Rewrite SEDRIS Part 1 clause 4 | Farid Mamaghani, Paul Birkel, Paul Berner | November 14, 1999 |
| Replacement diagrams | Tim Gifford | November 14, 1999 |
| Decision to standardize level 1 functions | Farid Mamaghani | October 11, 1999 |
| Research how to get C and C++ ISO standards | Dick Puk | October 11, 1999 |
| Set up a meeting to interface with NIMA concerning DIGEST | Karen Williams | October 11, 1999 |
| Analyze converting SAC and SCC ID’s to EDCS naming | SEDRIS Organization | October 11, 1999 |
| Prepare description of Stores mechanism and place on se-iso ftp site including sample bindings | Dick Puk | October 18, 1999 (or shortly after source document is received) |
| Prepare document describing the reasons for using selection items discussing registry. | Dick Puk | October 11, 1999 |
| Decision to support international character sets | Farid Mamaghani | October 11, 1999 |
| Add new members of WG8 to SEDRIS standardization E-Mail list | Farid Mamaghani | October 11, 1999 |