ISO/IEC JTC 1/SC24 N2053

ISO/IEC JTC 1/SC24 WG 8 N0016

Background Information for SEDRIS NP Submission

# Title

SEDRIS (Synthetic Environment Data Representation and Interchange Specification)

# Scope

See clause 1.

# Purpose and justification

See clause 2.

# Programme of work

See clause 3.

The proposed projects consist of four separate international standards as follows:

- SEDRIS--a multi-part standard with the following initial parts:
Part 1:  SEDRIS Functional Specification
Part 2:  SEDRIS Transmittal Format
Part 3:  SEDRIS Transmittal Format Binary Encoding

- SEDRIS Language Bindings--a multi-part standard with the following initial part:
Part 1:  SEDRIS Language Binding to Fortran (need to be determined)
Part 2:  SEDRIS Language Binding to Pascal (need to be determined)
Part 3:  SEDRIS Language Binding to Ada (need to be determined)
Part 4:  SEDRIS Language Binding to C

- Environmental Data Coding Specification (EDCS)

- Spatial Reference Model (SRM)

These standards will progress in parallel. The latter two standards may be more generally useful and hence are defined as separate standards. They are however required for SEDRIS standardization.

# Relevant documents to be considered

The SEDRIS Document Set comprised of: (1) SEDRIS and The Synthetic Environment Domain; (2) The SEDRIS Overview; (3) The SEDRIS User’s Guide; (4) The SEDRIS Reference Manual; (5) The SEDRIS Common Glossary; (6) SEDRIS Data Coding Standard; all available from www.sedris.org along with other documentation.

# Cooperation and liaison

The SEDRIS Organization, ISO TC 211, ISO TC 46, ISO/IEC JTC 1/SC 29, ISO/IEC JTC 1/SC 2, ISO/IEC JTC 1/SC 22

# Preparatory Work offered with target date(s)

See clause 3.

# 1  Scope and Field of Application

A synthetic environment is a representation of a single or multi-domain natural environment, whose components are located in reference to a well-defined spatial reference. The domains covered by the natural environment include terrain, ocean, atmosphere and space. For representation of the natural environment, generally, this coordinate frame of reference is based on either the sun or earth, however any celestial body (or even imaginary body) can be used.  An important special case is that of geo-spatial locations referenced to the earth (including its surface, oceans, atmosphere and near space.)  A synthetic environment includes terrain and terrain features (both natural and man-made); models of objects such as avatars, and certain localized features of the environment with complexity in structure or behavior (e.g., vehicles, buildings, smoke plumes, and tornadoes); the ocean (both on and below the surface); the ocean bottom including features (both natural and man-made) on the ocean floor; the atmosphere including environmental phenomena; and near space.  In addition, a synthetic environment includes the attributes of the objects in the environment, as well as the relationships amongst the types of objects.  The representation includes topological, rule-based and other constraints necessary to insure correct automatically generated behaviors. In the context of these NPs, modeling means the description of the objects within synthetic environments, for example their graphical and/or aural manifestations; and selected aspects of the behavior of the objects within the environment, including interactions amongst the simulated entities, as well as interactions between the environment and such entities, where the entities respond to events in the environment or influence the environment.

Specific aspects included in these NPs are:

a.	representational polymorphism;

b.	conceptual models of the represented objects;

c.	data interchange formats;

- APIs for reading, writing and/or accessing Synthetic Environments with associated language bindings;

- codes for assigning meaning to characteristics, attributes, and state of features; and

- standardized reference models for representing geographic information.

The proven work from the SEDRIS (Synthetic Environment Data Representation & Interchange Specification) project of the SEDRIS Organization will be the base document for this work.  The project to transpose the current SEDRIS Specifications into International Standards will be accomplished by a partnership between JTC 1/ SC 24 and the SEDRIS Organization.  The work will be governed by a Cooperative Agreement.  The Category C Liaison Mechanism will be used to allow necessary coordination.

# 2  Purpose and Justification

## Introduction

The SEDRIS Specifications provide a publicly available, legally unencumbered, and well-specified solution for the definition and exchange of environmental data. SEDRIS was conceived and implemented to capture and provide a complete (terrain, ocean, atmosphere, and space) data representation model of the physical environment, access methods to that data representation model, and an associated interchange format.

In the context of promoting data reuse and interoperability, the specific objectives of SEDRIS are:

- Capture the complete set of environmental data elements, including presentation properties, and their relationships in the context of a data representation model.

- Defines a standard application programmer's interface (API) for access to data elements.

- Minimize cost to access and reuse environmental data by lowering the software barrier to entry.

- Provide a standard data interchange mechanism between environmental data providers and consumers.

- Facilitate interoperability of networked heterogeneous simulations.

- Support reuse of environmental data between disparate systems.

- Use the same data representation model for interchange of completed data sets and as an access mechanism to import and export source data into and out of various database generation systems and included GIS software products.

- Promote a consensus understanding of the diverse requirements and implementation choices used within the broad modeling, simulation, visualization and other communities using environmental data.

- Supports the promulgation of standardized tool sets thus promoting software and data reuse.

Many Information Technology applications require significant access to and exploration of environmental data.  These applications include modeling, simulation and Geographic Information Systems (GIS).

## Purpose

SEDRIS facilitates interoperability among heterogeneous information technology applications by providing complete and unambiguous interchange of environmental data. The range of applications addressed in the SEDRIS development includes entertainment, training, analysis, and system acquisition.  SEDRIS supports both visual, active elements, and sensor perspectives.  In addition, SEDRIS provides a standard interface for key components in the generation of complex integrated databases for simulation applications. The SEDRIS data interchange specification supports the pre-runtime distribution of source data, three-dimensional models, and integrated databases that describe the physical environment for both simulation and operational use.

## Relationship to existing standards

| Organization | Standard | Relationship |
| --- | --- | --- |
| JTC 1 SC 24 and Web3D Consortium | VRML | SEDRIS is a data interchange mechanism defining a data representation model with standard access methods. VRML is a programming language used for creating visual effects. VRML only encompasses the portion of SEDRIS that deals with data representational types of polygons, colors, and textures. SEDRIS includes more data representational types than just those used for visual scene generation. |
| JTC 1/SC 2 | ISO/IEC 10646 | SEDRIS is a user of text encoding techniques. |
| JTC 1/SC 22 | ISO/IEC 9899 | SEDRIS may be bound to a programming languages such as C |
| JTC 1/SC 24 | BIIF, CGM | SEDRIS is a user of these formats since files or data streams that contain structure image data may be referenced by SEDRIS. |
| JTC 1/SC 29 | JPEG, MPEG | SEDRIS is a user of these formats since files or data streams that contain Still Images, Moving Images or Audio may be referenced by SEDRIS. |
| JTC 1/SC 32/ WG 4 | ISO/IEC 13249-3 | SEDRIS is a data interchange mechanism including transmittal formats and data models. It is not a database, nor is it a persistent storage mechanism. SQL Multimedia and Application packages: Part 3: Spatial may be used as a source of data for conversion into SEDRIS transmittal format. |
| Simulation Interoperability Standards Organization (SISO) | HLA, RTI | SEDRIS addresses the interchange and representation of environmental data. HLA (High Level Architecture) and the RTI (Run-Time Infrastructure) are focused on providing an architectural framework for network simulations and the exchange of data during program execution, respectively. HLA is currently being balloted as IEEE P1516. |

## Justification

Without an effective interchange mechanism, most environmental data interchange continues to be accomplished by point-to-point unique conversions between two applications.  Conversion of one system's data to another format is based upon rigidly defined data format specifications for both the source and target system.  Because of the differing proprietary data formats, each conversion requires the development of a customized data converter software application. These point-to-point solutions are expensive, time consuming, and often unreliable.  To meet the specific implementation needs of the target system, the converted data usually undergoes several additional conversions before a useable run-time format is obtained.  Each conversion adds to the risk of data loss or corruption. Additionally, the number of unique conversions increases geometrically with the number of sources involved. Development and maintenance of these conversion software modules is cost-prohibitive.  Based on these factors, a new solution to support the efficient interchange of environmental data is required. The SEDRIS project addresses these issues.

## 2.5  Feasibility

There are many independent implementations of SEDRIS on a variety of platforms with excellent demonstrated interoperability. SEDRIS is in daily use today worldwide for interchange of environmental data. The availability of free and commercial validation tools and a test suite contribute to the stability of the recommendation and to the ease of its implementation.

Among the many participants involved in the SEDRIS Organization and expected to participate in the International Standards effort are: A & T (Analysis and Technology, AcuSoft, Inc., AFTS (Armed Forces Training Systems, Inc.), ATLAS Elektronik GmbH, Boeing, Centric Software, Inc., Cybernet Systems Corp., Defense Advanced Research Projects Agency (DARPA), Defence Evaluation and Research Agency, The Defense Modeling and Simulation Office (DMSO), Environmental Systems Research Institute, Inc. (ESRI), Evans and Sutherland , JRM Enterprises, Inc., Lockheed Martin Tactical Defense Systems, Lockheed Martin Information Systems , MultiGen - Paradigm, Inc., National Imagery and Mapping Agency (NIMA), Naval Research Laboratory (NRL), Oktal, PAR Government Systems Corp., Raytheon Systems Company, Reality by Design , SAIC (Science Applications International Corp.), SGI Inc., SRI International, TASC, Thomson Training & Simulation, and the U.S. Army Simulation, Training and Instrumentation Command (STRICOM).

## 2.6  Timeliness

The SEDRIS Organization published the latest version of its specifications (Version 2.5) in August 1999.  The technology is now mature, has received market acceptance, and is becoming widely implemented within specific communities.  The features of SEDRIS are not available in other ISO standards or in non-proprietary de facto industry standards.  Because of this, it is important that SEDRIS be standardized within ISO to complement facilities available in VRML and in Geographic Information Systems (GIS) standards. Many emerging applications, especially in the entertainment and engineering markets have requirements for 3D virtual worlds. By adopting SEDRIS as a representation and exchange standard, a commercial marketplace for the environmental data and databases that form the basis for the creation of such worlds will be facilitated.

## 2.7  Urgency

If this standard is not developed, multiple application-specific file formats with similar, but incompatible, features will continue to proliferate. The result will be less software re-use, redundant development of conversion software and hence increased cost and less interoperability of Information Technology applications that use environmental data.

## 2.8  Benefits

Today, environmental databases are created through a costly and time-consuming authoring process resulting in a very large platform-dependent database that supports a single application.  One goal of the SEDRIS standard is to enable reuse and sharing of such data and related tools between authoring and application systems, thereby eliminating the need to re-create each database from scratch and also enabling the creation of a market for lower-cost, shared synthetic environments and their components.  The value of SEDRIS in this domain consists of its ability to access images and other graphical information efficiently in streamable environments where progressive display is advantageous.  This is especially critical due to the rapid evolution of the Internet.

## 2.9  Risk identification and mitigation

The key risks to the timely and successful development of SEDRIS are:

a.	The standard must be developed within a specified time frame or the feasibility of continuing the work must be reexamined.

b.	Overlap with external activities, especially external standards activities with their own (already fixed) scopes and schedules must be managed. Coordinated interoperability with non-SC24 standards, and GIS and Image Compression standards in particular, will be a long-term goal of SEDRIS.

c.	Excessive divergence from the de facto technology standard must be avoided.

To mitigate these risks, the following risk reduction strategies will be used:

d.	Joint development with the original designer of the standard (the SEDRIS Organization). This project will operate under the provisions of a Cooperative Agreement between JTC 1 and the SEDRIS Organization as approved by the ISO/IEC Council.

e.	Close coordination with appropriate standards committees and user groups.

f.	Maintaining backwards compatibility

# 3  Programme of work / schedule

SC24 and the SEDRIS Organization who will work cooperatively to create and review both this NP and the Working Draft text that will accompany it propose the following schedule for SEDRIS Part 1:

| - Cooperative Agreement | IGBT Synthetic Environments WG | 1/1999 |
| --- | --- | --- |
|  | SEDRIS Organization Approval | 6/1999 |
|  | SC 24 Approval | 6/1999 |
|  | JTC 1 Approval | 01/2000 |
|  | ISO/IEC Council Approval | 04/2000 |
| - NP | IGBT Synthetic Environments WG | 1/1999 |
|  | JTC 1 Approval | 12/1999 |
| - Produce Initial Draft text | SEDRIS Organization | 01/2000 |
| - Editing Meeting to prepare FCD Text | SEDRIS WG | 10/2000 |
| - Initiate FCD ballot | SC 24 | 11/2000 |
| - Editing Meeting to prepare FDIS text | SC 24 | 4/2001 |
| - Initiate FDIS ballot | JTC 1 | 3/2001 |
| - Publish IS | ITTF | 9/2001 |

The other parts of the SEDRIS base standard as well as the other three standards depent on SEDRIS Part 1, will be initiated shortly after the Working Draft text has been submitted. The schedule for these other documents is:

| - NP | IGBT Synthetic Environments WG | 1/1999 |
| --- | --- | --- |
|  | JTC 1 Approval | 12/1999 |
| - Produce Initial Draft text | SEDRIS Organization | 01/2000 |
| - Editing Meeting to prepare FCD Text | SEDRIS WG | 12/2000 |
| - Initiate FCD ballot | SC 24 | 1/2001 |
| - Editing Meeting to prepare FDIS text | SC 24 | 6/2001 |
| - Initiate FDIS ballot | JTC 1 | 7/2001 |
| - Publish IS | ITTF | 1/2002 |

| NEW WORK ITEM PROPOSAL - PROJECT ACCEPTANCE CRITERIA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Criterion |  | Validity |  | Explanation |
| A | Business Requirement |  |  |  |
| A.1 | Market Requirement | Essential | X | SEDRIS is used to interchange data between diverse proprietary simulation systems. SEDRIS was originally developed as a means of reducing the special programming needed to exchange simulation information between these proprietary systems. A typical use of SEDRIS is to exchange environment data created in one proprietary system for use in another. One example is a training exercise which might require data from different countries such as the training of aircraft pilots going from one airport to another. By working cooperatively with the SEDRIS Organization to transpose the SEDRIS specifications into International Standards, the long-term stability and future growth of SEDRIS will be enhanced. Use of the SEDRIS is already established within the world-wide simulation and training community. By transposing SEDRIS into an International Standard, the interoperability of expensively constructed environmental data will be enhanced. |
|  |  | Desirable |  |  |
|  |  | Supportive |  |  |
| A.2 | Regulatory Context | Essential |  |  |
|  |  | Desirable |  |  |
|  |  | Supportive |  |  |
|  |  | Not Relevant | X | SEDRIS is subject to no known Regulatory requirements. |
| B. | Related Work |  |  |  |
| B.1 | Completion/Maintenance of current standards | Yes |  | These NPs defines a series of documents that together form a complete set of new standards for SEDRIS technology. |
|  |  | No | X |  |
| B.2 | Commitment to other organization | Yes | X | These NPs represents the first several standards in a series that will create International Standards based on work initiated within the SEDRIS Organization and transposed with the cooperation of JTC 1/ SC 24. JTC 1/ SC 24 and the SEDRIS Organization have already agreed to cooperate in this work and a Cooperative Agreement approved by both organizations is being submitted to ISO/IEC Council via JTC 1. |
|  |  | No |  |  |
| B.3 | Other sources of standards | Yes |  |  |
|  |  | No | X | The directions for this question state that it addresses other known activities that “might be available to JTC 1 as PAS (Publicly Available Specification).” While we believe that this is the first set in a series of standards to be developed in cooperation with the SEDRIS Organization, neither JTC 1/ SC 24 nor the SEDRIS Organization believes that the PAS process should be used for this work. |
| C. | Technical Status |  |  |  |
| C.1 | Mature Technology | Yes | X | The prototype implementations of SEDRIS have been proven to be an essential part of environmental data interchange. No sophisticated technologies are needed for implementation. Interoperability concerns with the prototype implementations are being addressed and will be resolved prior to CD. All other aspects of SEDRIS have proven to be both useful and effective. |
|  |  | No |  |  |
| C.2 | Prospective Technology | Yes |  |  |
|  |  | No | X | This work is not anticipatory. The need is proven. |
| C.3 | Models/Tools | Yes |  |  |
|  |  | No | X | These NPs do not relate to the creation of supportive reference models or tools. The reference models already exist but a specification relating their use in SEDRIS will be created. |
| D. | Other Justification |  |  |  |

Notes to Proforma

A. 	Business Relevance. That which identifies market place relevance in terms of what problem is being solved and or need being addressed.

A.1. 	Market Requirement. When submitting a NP, the proposer shall identify the nature of the Market Requirement, assessing the extent to which it is essential, desirable or merely supportive of some other project.

A.2	Technical Regulation. If a Regulatory requirement is deemed to exist - e.g. for an area of public concern e.g. Information Security, Data protection, potentially leading to regulatory/public interest action based on the use of this voluntary international standard - the proposer shall identify this here.

B.	Related Work. Aspects of the relationship of this NP to other areas of standardization work shall be identified in this section.

B.1	Competition/Maintenance. If this NP is concerned with completing or maintaining existing standards, those concerned shall be identified here.

B.2	External Commitment. Groups, bodies, or fora external to JTC1 to which a commitment has been made by JTC for cooperation and or collaboration on this NP shall be identified here.

B.3	External Std/Specification. If other activities creating standards or specifications in this topic area are known to exist or be planned, and which might be available to JTC1 as PAS, they shall be identified here.

C. 	Technical Status. The proposer shall indicate here an assessment of the extent to which the proposed standard is supported by current technology.

C.1	Mature Technology. Indicate here the extent to which the technology is reasonably stable and ripe for standardization.

C.2	Prospective Technology. If the NP is anticipatory in nature based on expected or forecasted need, this shall be indicated here.

C.3	Models/Tools. If the NP relates to the creation of supportive reference models or tools, this shall be indicated here.

D.	Any other aspects of background information justifying this NP shall be indicated here.