ISO/IEC JTC 1/SC 24 N 2267
ISO/IEC JTC 1/SC 24/WG 8 N 0151

12 June 2001

Recommendations of ISO/IEC JTC1 SC 24 / WG 8

Part 1: Programme of Work

# Progression of EDCS to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18025 (Environmental Data Coding Specification) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SRM to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18026 (Spatial Reference Model) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of EDCS Language Binding to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18041-4 (EDCS Language Bindings, Part 4:  C) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SRM Language Binding to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18042-4 (SRM Language Bindings Part 4:  C) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Participation in the ISO Joint Steering Group on Spatial Standardization and Related Interoperability

ISO/IEC JTC 1/SC 24/WG 8 recommends that SC 24 support continued cooperation with, and participation in, this joint steering group.

# Programme of Work

ISO/IEC JTC1/SC 24/WG 8 approves the Programme of work and document editors described in the table below:

| Project # | Title | SC 24 # | ISO/IEC # | Editor | FCD | FDIS | IS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24.13.1 | SEDRIS Functional Specification | SC 24 N2115 | 18023-1 | Puk/ Mamaghani | 6/2002 | 2/2003 | 7/2003 |
| 24.13.2 | SEDRIS Transmittal Format | SC 24 N2048 | 18023-2 | Puk | 2/2003 | 10/2003 | 2/2004 |
| 24.13.3 | SEDRIS Transmittal Format – Binary Encoding | SC 24 N2048 | 18023-3 | Puk | 4/2003 | 12/2003 | 4/2004 |
| 24.14.1 | SEDRIS Language Binding Part 4 : C | SC 24 N 2116 | 18024-4 | Puk | 9/2002 | 4/2003 | 8/2003 |
| 24.13.4 | Environ-mental Data Coding Specification (EDCS) | SC 24 N 2104 | 18025 | Birkel, Carson | 10/2001 | 4/2002 | 8/2002 |
| 24.13.5 | Spatial Reference Model (SRM) | SC24 N 2107 | 18026 | Birkel, Carson, Toms | 4/2002 | 11/2002 | 3/2003 |
| 24.14.2 | EDCS Language Bindings, Part 4: C | SC 24 N 2208 | 18041-4 | Puk | 12/2001 | 8/2002 | 12/2002 |
| 24.14.3 | SRM Language Bindings, Part 4: C | SC 24 N 2209 | 18042-4 | Puk | 5/2002 | 12/2002 | 4/2003 |

Part 2: Liaison

# External Liaison Officers

ISO/IEC JTC1/SC 24/WG 8 recommends the continued appointment of the following external liaison officers:

| Representative | Liaison to | Topic |
| --- | --- | --- |
| Dick Puk | SEDRIS Organization | SEDRIS, EDCS, SRM |
| Steve Carson/ Paul Foley | TC 211 | EDCS, SRM |
| Steve Carson | Joint Steering Group on Spatial Interoperability | EDCS, SRM |
| Paul Foley | OGC | EDCS, SRM |

# Liaison Statement

ISO/IEC JTC1/SC24/WG8 requests that SC24 approve the liaison statement contained in WG8N0153 and forward it to ISO TC 211.

# Additional liaison relationships

ISO/IEC JTC1/SC24/WG8 foresees the need to liaise with the following organizations and request that SC24 approve pursuing these activities.

| Liaison to | Topic |
| --- | --- |
| Digital Geographic Information Working Group (DGIWG) | EDCS, SRM |
| International Hydrographic Organization | EDCS, SRM, SEDRIS |
| World Meteorological Organization (WMO) | EDCS, SRM, SEDRIS |

Part 3: Administration

# Future Meetings

ISO/IEC JTC1/SC 24/WG 8 informs SC 24 of the following expected meetings:

| Date | Location | Host | Purpose |
| --- | --- | --- | --- |
| 20-24 August 2001 | Palm Springs, CA USA | Dick Puk | WG 8 meeting to process comments on WD5 of EDCS and WD3 of SRM Language Binding. WG 8 decision on advancement of EDCS to FCD. |
| 7-12 November 2001 | Amsterdam, Netherlands | SEDRIS | WG 8 meeting to process comments on WD4 of SEDRIS Part 1, WD 3 of SEDRIS Language Binding, and WD 4 EDCS Language Binding. WG 8 decision on advancement of EDCS Language Binding to FCD. |
| 18 - 22 February 2002 | Santa Fe, NM USA | Steve Carson | WG 8 Meeting to process comments on WD6 of SRM. WG 8 decision on advancement of SRM to FCD. Review WD1 of SEDRIS Part 2. |
| April 2002 | Lille, France? |  | Process FCD ballot comments on EDCS.; review WD5 of SEDRIS Part 1; review WD5 of SRM Language Binding. WG 8 decision on advancement of SRM Language Binding to FCD. Review WD1 of SEDRIS Part 3. |
| 13-14; 17-21 June 2002 | BSI, London UK | BSI | WG8 and SC24 plenary meetings; Process FCD ballot comments on EDCS Language Binding. Review WD 5 of SEDRIS Language Binding. |

# Thanks to Local Organizer and Sponsors

ISO/IEC JTC1/SC 24/WG 8 wishes to thank the following people and institutions for their contribution to a smooth running, pleasurable, and efficient meeting:

- The SEDRIS Organization for hosting the meeting;

- Tim Gifford and Cindy Hall for their work as meeting organizers;

- Jean Stride for the smooth operation of the Secretariat; and

- The SEDRIS Organization for hosting the most enjoyable social event on Tuesday evening.