ISO/IEC JTC 1/SC 24 N 2353
ISO/IEC JTC 1/SC 24/WG 8 N 0239

19 June 2002

Recommendations of ISO/IEC JTC1 SC 24 / WG 8

Part 1: Programme of Work

# Disposition of Comments for EDCS CD

Whereas the EDCS CD was reviewed at WG 8 meeting #11 at Cochem, Germany in April 2002 and 90 days after the final receipt date of comments is 20 June 2002, SC 24 is requested to extend the completion of the disposition of these comments to 31 July 2002 in order to allow sufficient time for the NBs and LOs to reach consensus on the 1752 dispositions being prepared.

# Progression of EDCS to FCD

Whereas the disposition of comments for the committee draft of ISO/IEC 18025 (Environmental Data Coding Specification) is currently in preparation; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to forward the next draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of EDCS Language Binding to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18041-4 (EDCS Language Bindings, Part 4:  C) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SRM to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18026 (Spatial Reference Model) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SRM Language Binding to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18042-4 (SRM Language Bindings Part 4:  C) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SEDRIS Part 1 to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18023-1 (SEDRIS Part 1) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SEDRIS Language Binding to FCD

Whereas it is anticipated that a future working draft of ISO/IEC 18024-4 (SEDRIS Language Bindings Part 4:  C) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the working draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Schedule Advisement

Whereas ISO/IEC JTC 1/SC 24/WG 8 are endeavouring to progress 18023, 18024-4 and 18026 to committee draft within the 3 years from their approval as Work Items, namely by February 2003, it is uncertain that these aims will be achieved and SC 24 is asked to consider a revision of the schedule, as described in SC24 N2363.

# Free Public Access to SEDRIS Standards

Whereas ISO/IEC JTC 1/SC 24/WG 8 wishes to encourage the dissemination of the work items it is developing, SC 24 is asked to request to JTC1 that SEDRIS technology related standards be available for free public access on the ITTF web-site.

# Sponsoring authorities for registration

Whereas the JTC 1 directive does not restrict sponsoring authorities to a particular type category of liaison organization and the need to include category C liaisons has been identified, WG 8 recommends that the Secretariat of SC 24 take immediate steps to propose a new work item to amend ISO/IEC 9973, Information technology  Computer Graphics and image processing   Procedures for registration of graphical items to allow category C liaisons to act as sponsoring authorities. One of the principal sources needing to exercise the registry is the SEDRIS Organization. It has numerous users who rely on timely addition of new items to its EDCS. There are several areas in 9973 that should be considered as well for modification. One is to make it clear that items may be registered in advance of the standard for which it has been derived to support. It should make clear at what stage of development such a standard should be before items may be registered. Further, while new classes may be added through the registry process, it would make sense to go ahead and add these as part of the amendment. There is precedence for this in the case of WG 6 and the CGM standard. Also to be considered in the new work item is the need for removing existing classes or items, processing defects, and other minor modifications that may be needed. Further, it is recommended that SC 24 act on behalf of the SEDRIS Organization to sponsor the registration of new items until such time as 9973 is amended.

# Participation in the ISO Joint Steering Group on Spatial Standardization and Related Interoperability

ISO/IEC JTC 1/SC 24/WG 8 recommends that SC 24 support continued cooperation with, and participation in, this joint steering group.

# Programme of Work

ISO/IEC JTC1/SC 24/WG 8 approves the Programme of work and document editors described in the table below:

| Project # | Title | SC 24 # | ISO/IEC # | Editor | FCD | FDIS | IS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24.13.1 | SEDRIS Functional Specification | SC 24 N2115 | 18023-1 | Puk/ Mamaghani | 6/2002 | 2/2003 | 7/2003 |
| 24.13.2 | SEDRIS Transmittal Format | SC 24 N2048 | 18023-2 | Puk | 2/2003 | 10/2003 | 2/2004 |
| 24.13.3 | SEDRIS Transmittal Format – Binary Encoding | SC 24 N2048 | 18023-3 | Puk | 4/2003 | 12/2003 | 4/2004 |
| 24.14.1 | SEDRIS Language Binding Part 4 : C | SC 24 N 2116 | 18024-4 | Puk | 9/2002 | 4/2003 | 8/2003 |
| 24.13.4 | Environ-mental Data Coding Specification (EDCS) | SC 24 N 2104 | 18025 | Birkel, Carson | 10/2001 | 4/2002 | 8/2002 |
| 24.13.5 | Spatial Reference Model (SRM) | SC24 N 2107 | 18026 | Birkel, Carson, Toms | 4/2002 | 11/2002 | 3/2003 |
| 24.14.2 | EDCS Language Bindings, Part 4: C | SC 24 N 2208 | 18041-4 | Puk | 12/2001 | 8/2002 | 12/2002 |
| 24.14.3 | SRM Language Bindings, Part 4: C | SC 24 N 2209 | 18042-4 | Puk | 5/2002 | 12/2002 | 4/2003 |

Part 2: Liaison

# External Liaison Officers

ISO/IEC JTC1/SC 24/WG 8 recommends the continued appointment of the following external liaison officers:

| Representative | Liaison to | Topic |
| --- | --- | --- |
| Dick Puk | SEDRIS Organization | SEDRIS, EDCS, SRM |
| Steve Carson/ Paul Foley | TC 211 | EDCS, SRM |
| Steve Carson | Joint Steering Group on Spatial Interoperability | EDCS, SRM |
| Paul Foley | OGC | EDCS, SRM |
| TBD | SISO | SEDRIS, EDCS, SRM |
| Paul Birkel | DGIWG (Pending JTC1 approval) | EDCS, SRM |
| Louis Hembree | IHO (Pending JTC1 approval) | EDCS, SRM |

# Additional liaison relationships

ISO/IEC JTC1/SC24/WG8 foresees the need to liaise with the following organizations and request that SC24 approve pursuing these activities.

| Liaison to | Topic |
| --- | --- |
| North Atlantic Treaty Organization (NATO) Land Group 8, Air Group 1 and Naval Group 6 | EDCS, SRM, SEDRIS |
| World Meteorological Organization (WMO) | EDCS, SRM, SEDRIS |

Part 3: Administration

# Future Meetings

ISO/IEC JTC1/SC 24/WG 8 informs SC 24 of the following expected meetings:

| Date | Location | Host | Purpose |
| --- | --- | --- | --- |
| 9-13 December 2002 | Orlando, Fl, USA | Rob Cox SAIC | WG 8 meeting to process comments on SEDRIS Part 1 WD6 and SEDRIS Language Bindings . |
| March 2003 | Stuttgart, Germany | Ingolf Grieger, University of Stuttgart | WG 8 meeting to process comments on SRM WD7 and SRM Language Binding. WG 8 decision on advancement of SRM and SRM LB to FCD. |
| 19-28 June 2003 | Jeju Island, Korea | Dr. Kimn | WG 8 Meeting to process comments on EDCS FCD and EDCS Language Binding FCD.WG 8 decision on advancement of EDCS and EDCS LB to FDIS. |

# Thanks to Local Organizer and Sponsors

ISO/IEC JTC1/SC 24/WG 8 wishes to thank the following people and institutions for their contribution to a smooth running, pleasurable, and efficient meeting:

- BSI for hosting the meeting;

- Tim Gifford and Jean Stride for their work as meeting organizers;

- Jean Stride for the smooth operation of the Secretariat; and

- Thales Training & Simulation for hosting the most enjoyable social event on Tuesday evening.