Guidelines for Reviewing
SEDRIS Part 1 WD6

by
R. F. Puk, Co-Editor

Working Draft 6 (WD6) of ISO/IEC 18023-1 is now available for review. Unfortunately, time did not permit the complete application of the Disposition of Comments document from WD5. However, the items not completed are, for the most part, relatively minor and are summarized below:

- The action item related to the Patch DRM Class has not been completed. Thus, the discussion in Clause 4 and the expansion of the DRM Class definition has not yet happened.

- The Clause 4 subclause on Morphing has not been completed.

- The remaining text diagrams in the DRM Class definition have not been converted to graphical representations.

- While there is now a set of diagrams in Annex hyperlinked together, the drawings represent a practical grouping rather than the grouping used to organize Clause 4. It is intended that this be rectified.

- The Composite diagram for Annex A which relates the other sheets together has not yet been created.

- No attempt has yet been made to ensure that the bookmarks used as hyperlink targets (including the file names) are as short as required on some platforms. This will be worked on before the meeting. If it can be fixed in a timely fashion, a new version of WD6 will be posted with this correction.

- Some of the discussion in Clause 4 references API functions which are intended for the next SEDRIS release. Since Clause 7 reflects the current release, there are two missing function definitions:  ReferencePublishedObject and GetErrorDescription. A note has been placed in Clause 4 indicating that the definitions are missing.

However, much progress has been made and the SEDRIS Part 1 is in much better shape than was reflected in WD5. Note that all UML diagrams are now stored in PDF format. You may need to upgrade your version of Adobe Acrobat Reader to Version 5. It is available for free at www.adobe.com. When you first try to access a UML diagram, Acrobat Reader will load into your browser. This will take a few seconds. However, it remains loaded until the browser is shutdown. Thus, subsequent diagram accesses are very quick.

The glossary needs further work. Please group all of the terms that you would like to see included in the glossary in a single comment from your national body. This will facilitate discussion.

If anyone has questions, the editors can be reached via puk@igraphics.com.