## Slide 1
WG8 #10 Meeting, London
17-20 June 2002
Convenor’s Report
Summary of Current Status
    EDCS CD reviewed at Cochem
      Dispositions to be completed by 20 June
      We are late. Will need to request that the date is extended
    SEDRIS - To be reviewed at this meeting
      Need to decide on whether 2 or 3 parts
    SRM - Has been delayed due to effort required for EDCS
    3 Year time limit for SEDRIS, EDCS and SRM to reach CD is February 2003

## Slide 2
We have reached a critical point in the development of the WG8 Documents
(We have hit the “Bow Wave”)
The additional effort required to get EDCS to CD and FCD is impacting the development of SRM and SEDRIS
We will survive the “bow wave effect”, but…..
To determine how to do this in the most effective manner, let us stand back and recall our objectives
  What is the problem?
  How are we trying to resolve it?

## Slide 3
Data representations of the Physical Environment are not Interoperable because;
  The Physical Environment can only be represented by a sub-set - and the number of sub-sets is infinite
  There are multiple techniques for data representation
SEDRIS technology recognised the problem and defined a Data Represention Model replace formats (e.g.SIF) and convential Data Models
The WG8 objective has been to transform this mature concept into a set of International Standards

## Slide 4
Filter/ Enhance
What are the Rules?
What needs to added?
What should be omitted?
Transforming SEDRIS Technology into ISO Standards

## Slide 5
The SEDRIS DRM and API provide a proven, unambiguous technique for representing a “thing” in the Physical Environment
To make this into an International Standard, we thought we just needed unambiguous ways to describe the “thing” (EDCS) and to say where it is (SRM)
No problem, except that……..
If SEDRIS, EDCS and the SRM have to be able to represent the entire Physical Environment, then we will never finish!
SEDRIS technology must be filtered to contain only that which is appropriate to an International Standard

## Slide 6
An ISO standard expresses a consensus viewpoint
Material that goes into a new standard has to be within our scope of interest
It should also be;
Either (a) Material that is already in common use
Or (b) New material for which it is agreed that there is both;
      A need
      No conflict with existing standards or practices

## Slide 7
Problems have arisen with ensuring that the material being submitted for the standards is;
    Within our scope of interest. (Computer Graphics, Image Processing and Visual Presentation. By default, Modelling and Simulation should also be included)
    Is in ‘Common Use’. Being used only by the DoD is not sufficient. It has to be in use buy a number of different nations for different purposes.
If material is not within our scope of interest, we need to liaise with the relevant Subject Matter Experts - Cat A, B, C Liaison Organizations
If material is not appropriate for an IS, it does not have to be excluded
Material that is Registered can continue to be used in compliance with an International Standard
To allow us to move forward, we will be discussing at this meeting how the registration of items can start at the earliest possible time