ISO/IEC JTC 1/SC 24 N 2484

ISO/IEC JTC 1/SC 24/WG 8 N0308

25 June 2003

Recommendations of ISO/IEC JTC1 SC 24/WG 8

to SC 24

Resulting from WG 8 Meeting #15, Jeju, Korea

Part 1: Progression of Work

# Progression of SEDRIS Part 1 to CD 2

Based on the recommendations of the CD 18023-1 (SEDRIS) Ballot Editing Meeting, ISO/IEC JTC 1/SC 24/WG 8 agrees that the next draft of ISO/IEC 18023-1 will be forwarded to the SC 24 Secretariat for CD 2 registration and ballot.

# Delegation of authority to progress SEDRIS Part 1 to FCD

Whereas it is anticipated that CD ISO/IEC 18023-1 (SEDRIS, Part 1) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SEDRIS Part 2 to CD

Based on the recommendations of the WD2 18023-2 (SEDRIS, Part 2) comments review conducted electronically, ISO/IEC JTC 1/SC 24/WG 8 agrees that the next draft of ISO/IEC 18023-2 will be forwarded to the SC 24 Secretariat for CD registration and CD ballot.

# Delegation of authority to progress SEDRIS Part 2 to FCD

Whereas it is anticipated that CD ISO/IEC 18023-2 (SEDRIS, Part 2) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of SEDRIS Part 3 to CD

Based on the recommendations of the WD1 18023-3 (SEDRIS Part 3) comments review conducted electronically, ISO/IEC JTC 1/SC 24/WG 8 agrees that the next draft of ISO/IEC 18023-3 will be forwarded to the SC 24 Secretariat for CD registration and CD ballot.

# Delegation of authority to progress SEDRIS Part 3 to FCD

Whereas it is anticipated that CD ISO/IEC 18023-3 (SEDRIS Part 3) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Delegation of authority to progress SEDRIS LB to FCD

Whereas it is anticipated that CD ISO/IEC 18024-4 (SEDRIS C binding) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft to the SC 24 Secretariat for FCD registration and FCD ballot.

# Progression of EDCS to FDIS

Based on the recommendations of the FCD 18025 (EDCS) Ballot Editing Meeting, ISO/IEC JTC 1/SC 24/WG 8 requests that the next draft of ISO/IEC 18025 be forwarded by the SC 24 Secretariat for FDIS registration and FDIS ballot.

# Progression of EDCS LB to FDIS

Based on the recommendations of the FCD 18041 (EDCS LB) Ballot Editing Meeting, ISO/IEC JTC 1/SC 24/WG 8 requests that the next draft of ISO/IEC 18041 be forwarded by the SC 24 Secretariat for FDIS registration and FDIS ballot.

# Delegation of authority to progress SRM to FCD

Whereas it is anticipated that CD ISO/IEC 18026 (SRM) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft of ISO/IEC 18026 to the SC 24 Secretariat for FCD registration and FCD ballot.

# Delegation of authority to progress SRM LB to FCD

Whereas it is anticipated that CD ISO/IEC 18042 (SRM LB) will achieve substantial agreement before the next SC 24 plenary meeting; ISO/IEC JTC 1/SC 24/WG 8 requests delegation of authority to determine when such concurrence exists and to forward the next draft of ISO/IEC 18042 to the SC 24 Secretariat for FCD registration and FCD ballot.

# Free Public Access to SEDRIS Standards

Whereas ISO/IEC JTC 1/SC 24/WG 8 wishes to encourage the dissemination of the work items it is developing, SC 24 is asked to request to JTC1 that SEDRIS technology related standards be available for free public access on the ITTF web-site.

# Programme of Work

ISO/IEC JTC1/SC 24/WG 8 approves the Programme of work and document editors described in the table below:

| Project # | Title | SC 24 # | ISO/IEC # | Editor | CD | FDIS | IS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24.13.1 | SEDRIS Functional Specification | SC 24 N2115 | 18023-1 | Puk/ Mamaghani | 3/2003 | 9/2004 | 4/2005 |
| 24.13.2 | SEDRIS Abstract Transmittal Format | SC 24 N2048 | 18023-2 | Puk | 7/2003 | 9/2004 | 4/2005 |
| 24.13.3 | SEDRIS Transmittal Format – Binary Encoding | SC 24 N2048 | 18023-3 | Puk | 7/2003 | 9/2004 | 4/2005 |
| 24.14.1 | SEDRIS Language Binding Part 4 : C | SC 24 N 2116 | 18024-4 | Puk | 3/2003 | 9/2004 | 4/2005 |
| 24.13.4 | Environmental Data Coding Specification (EDCS) | SC 24 N 2104 | 18025 | Birkel, Carson, Cox, Hembree, Worley | 12/2002 | 12/2003 | 6/2004 |
| 24.13.5 | Spatial Reference Model (SRM) | SC24 N 2107 | 18026 | Berner, Birkel, Carson, Toms | 7/2003 | 11/2004 | 5/2005 |
| 24.14.2 | EDCS Language Bindings, Part 4: C | SC 24 N 2208 | 18041-4 | Puk | 2/2003 | 12/2003 | 4/2004 |
| 24.14.3 | SRM Language Bindings, Part 4: C | SC 24 N 2209 | 18042-4 | Puk | 1/2004 | 11/2004 | 3/2005 |

# Future Meetings

ISO/IEC JTC1/SC 24/WG 8 informs SC 24 of the following expected meetings:

| Date | Location | Host | Purpose |
| --- | --- | --- | --- |
| 8 – 12 December 2003 | Orlando |  | To conduct editing meeting for SRM CD and to review comments on SRM LB WD 4, |
| 2- 6 Feb 2004 | UK |  | To conduct editing meeting on SEDRIS part 1 CD 2, SEDRIS Part 2 CD, SEDRIS Part 3 CD |
| 22- 30 July 2004 | US |  | To conduct editing meetings for SEDRIS Pt 1-3 FCD SEDRIS LB FCD, SRM FCD, SRM LB FCD, |

Part 2: Liaison

# External Liaison Officers

ISO/IEC JTC1/SC 24/WG 8 recommends the continued appointment of the following external liaison officers:

| Representative | Liaison to | Topic |
| --- | --- | --- |
| Dick Puk | SEDRIS Organization | EDCS, SRM, SEDRIS |
| Paul Foley, Paul Birkel | TC 211 | EDCS, SRM, SEDRIS |
| Steve Carson | Joint Steering Group on Spatial Interoperability | EDCS, SRM, SEDRIS |
| Paul Foley | OGC | EDCS, SRM, SEDRIS |
| Paul Birkel/Paul Foley | Digital Geographic Information Working Group (DGIWG) | EDCS, SRM, SEDRIS |
| Louis Hembree | International Hydrographic Organization (IHO) | EDCS, SRM, SEDRIS |
| Louis Hembree | World Meteorological Organization (WMO) | EDCS, SRM, SEDRIS |

# Additional liaison relationships

ISO/IEC JTC1/SC24/WG8 requests that SC 24 approve the establishment of a Category C liaison with the NATO Modelling and Simulation Coordination Organization (MSCO) based on WG 8 N0310 and forward that document to JTC 1 for approval.

Part 3: Administration

# Thanks to Local Organizer and Sponsors

ISO/IEC JTC1/SC 24/WG 8 wishes to thank the following people and institutions for their contribution to a smooth running, pleasurable, and efficient meeting:

- KATS, Mr. Jung Gwang-Hwa, Deputy Director and Mr. Choi Myoung-Hwan for hosting the meeting and social event;

- Prof. Kimn Ha-Jine for inviting ISO/IEC JTC 1/SC 24/WG 8 to meet in Korea;

- KSA for its work as meeting organizer;

- KATS staff for their assistance to the meeting and the excellent provision of conference services;

- Prof. Ha-Jine Kimn and the Korean SC 24 group for organizing the conducted tour of the bonsai gardens and coastal beauty spots on Tuesday afternoon;  and

- Ms. Shin Moon-Kyung and Ms. Lee Moon-Ja for the smooth operation of the Secretariat.