#### ISO/IEC JTC 1/SC 24 N2642

ISO/IEC JTC 1/SC 24/WG8 N0372

Convenor’s Report for WG8

SC 24 Plenary, Breckenridge

30 July 2004

WG 8 is addressing the need to define standards for the representation and interchange of environmental data. It started in October 1999 and is based on the work of the SEDRIS Organization. Eight International Standards are being developed that relate to the SEDRIS DRM and API (18023 parts 1, 2 and 3), SEDRIS Language Binding (18024-4), Environmental Data Coding Specification (EDCS) (18025), EDCS Language Binding (18041-4), Spatial Reference Model (SRM) (18026) and SRM Language Binding (18042-4).

During the year 2003/2004;

- SEDRIS part 1 has progressed from CD2 and was released as FCD on 24 May 2004

- SEDRIS parts 2 and 3 have progressed from WDs and were released as FCDs on 16 March 2004

- SEDRIS LB  has progressed from CD and was released as FCD on 30 June 2004

- SRM and SRM LB have progressed from recommendations to progress from WD to CD and were released as FCDs on 24 June and 12 July 2004 respectively

- EDCS has been completed for release to ITTF as FDIS, pending verification that it complies with the copyright agreement with ICAO

- EDCS LB is awaiting completion of the EDCS and is expected to be ready in mid August 2004

These delivery dates are later than those defined in the schedule advisement sent to JTC 1 on 2002-09-18. As a result, a second schedule advisement has been prepared for JTC1 that will be presented at the SC 24 Plenary on 30 July 2004.

A registry process that allows new items to be registered as conformant with the EDCS, SRM and SEDRIS standards is considered essential to support their continual use. A prototype registry for EDCS items was first demonstrated to WG 8 meeting #14 in Stuttgart, April 2003 and has since been revised to be compatible with EDCS FDIS. This version of the prototype registry was demonstrated at the Breckenridge meeting, together with a discussion of the processes and procedures that are most appropriate for its use. A new work item has been raised to amend ISO/IEC 9973 to incorporate the additional functionality of the prototype registry.

A Category C Liaison with respect to the NATO Modelling and Simulation Coordination Organization (MSCO) has been submitted to a 3 month letter ballot. A further Category C Liaison has been requested to SC 24 with respect to the IAU/IAG. The TC211 liaison representative has not been able to attend meetings during the year due to other commitments. The SISO representative has informed WG8 that he will no longer be able to represent SISO, but unfortunately a replacement has not yet been found.

Since the 2003 Plenary in Jeju, Korea, WG8 has met at Orlando, USA in December 2003 and at Crawley, UK in February 2004. Thanks are due to the hosts for these meetings, namely SAIC and Rob Cox for the Orlando meeting and Jack and Carol Cogman for the Crawley meeting.

Respectfully submitted,

Jack Cogman

Convenor ISO/IEC JTC 1/SC 24/WG 8: Environmental Data Representation