ISO/IEC JTC 1/SC 24 N2742

ISO/IEC JTC 1/SC 24/WG 8 N0404

2 March 2004

Recommendations of ISO/IEC JTC1 SC 24/WG 8

to SC 24

Resulting from WG 8 Meeting #21, Sydney, Australia

Part 1: Progression of Work

# Schedule Advisement

Whereas ISO/IEC JTC 1/SC 24/WG 8 has advanced all drafts to the FDIS stage, they did not reach stage 5 by February 2005, as required by ISO/IEC for the reasons given in WG8 N0373. Paragraph 3 below discusses the current schedule. ISO/IEC JTC 1/SC 24/WG8 recommends that JTC 1 be advised of the revised schedule.

# Free Public Access to SEDRIS Standards

Whereas ISO/IEC JTC 1/SC 24/WG 8 wishes to encourage the dissemination of the work items it is developing, SC 24 is asked to verify with JTC1 that SEDRIS technology-related standards will be available for free public access on the ITTF web-site.

# EDCS FDIS ballot

Whereas ISO/IEC JTC 1/SC 24/WG 8 notes that EDCS ballot has been approved, it also notes that four negative votes were cast.  Although not required, a response document has been prepared and the SC 24 Secretariat is requested to distribute this document, as appropriate.  Further, the SC 24 Secretariat is requested to make this document available through the ITTF to the four NBs.

# Procedures for processing EDCS Registered Item proposals

ISO/IEC JTC 1/SC 24/WG 8 recommends that the procedures as defined in SC24 N2744 be used for the processing of EDCS Registered Item proposals. To apply these procedures, ISO/IEC JTC 1/SC 24/wg 8 recommends that Mr. Farid Mamaghani is appointed as Rapporteur of EDCS Registration and authorizes him to form the EDCS Registration Rapporteur Group to operate under the process defined by these procedures. In addition, ISO/IEC JTC 1/SC 24/WG 8 requests the SC24 Secretary to issue a call for nominations to populate the EDCS Registration Rapporteur Group.

# Programme of Work

ISO/IEC JTC1/SC 24/WG 8 approves the programme of work and document editors described in the table below:

| Project # | Title | SC 24 # | ISO/IEC # | Editor | FCD | FDIS | IS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24.13.1 | SEDRIS Functional Specification | SC 24 N2115 | 18023-1 | Puk/ Mamaghani | 5/2004 | 6/2005 | 12/2005 |
| 24.13.2 | SEDRIS Transmittal Format | SC 24 N2048 | 18023-2 | Puk | 3/2004 | 6/2005 | 12/2005 |
| 24.13.3 | SEDRIS Transmittal Format – Binary Encoding | SC 24 N2048 | 18023-3 | Puk | 3/2004 | 7/2005 | 1/2006 |
| 24.14.1 | SEDRIS Language Binding Part 4 : C | SC 24 N 2116 | 18024-4 | Puk | 6/2004 | 9/2005 | 2/2006 |
| 24.13.4 | Environ-mental Data Coding Specification (EDCS) | SC 24 N 2104 | 18025 | Cox, Hembree, Worley | 12/2002 | 10/2004 | 4/2005 |
| 24.13.5 | Spatial Reference Model (SRM) | SC24 N 2107 | 18026 | Berner, Toms, Trott | 6/2004 | 5/2005 | 12/2005 |
| 24.14.2 | EDCS Language Bindings, Part 4: C | SC 24 N 2208 | 18041-4 | Puk | 2/2003 | 11/2004 | 4/2005 |
| 24.14.3 | SRM Language Bindings, Part 4: C | SC 24 N 2209 | 18042-4 | Puk | 7/2004 | 8/2005 | 1/2006 |

# Future Meetings

ISO/IEC JTC1/SC 24/WG 8 informs SC 24 it has no expected meetings before next year’s SC 24 plenary in June or July in Europe.  However, it is possible there may be co-incident meetings with those anticipated to be held by the EDCS registry review board.

Part 2: Liaison

# External Liaison Officers

ISO/IEC JTC1/SC 24/WG 8 recommends the appointment of the following external liaison officers:

| Representative | Liaison to | Topic |
| --- | --- | --- |
| Dick Puk | SEDRIS Organization | SEDRIS technology |
| Mike Leite or Jack Cogman or Kevin Trott | TC 211 | SEDRIS technology |
| Scott True | TC 211 ISO 19111 Amendment | SRM |
| Steve Carson | Joint Steering Group on Spatial Interoperability | SEDRIS technology |
| Mike Leite or Chris Thorne or Kevin Trott | OGC | SEDRIS technology |
| Rob Cox | Digital Geographic Information Working Group (DGIWG) | SEDRIS technology |
| Louis Hembree | International Hydrographic Organization (IHO) | SEDRIS technology |
| Steve Carson | International Astronomical Union/International Association of Geodesy (IAU/IAG) Working Group on Cartographic Coordinates and Rotational Elements of the Planets and Satellites | Spatial referencing |
| Tim Gifford | Simulation Interoperability Standards Organization | SEDRIS technology |

# Relationship with NATO Modelling and Simulation Coordination Office (MSCO)

Whereas Resolution 4 of WG 8 Meeting #14, Stuttgart, Germany requested that a Category C Liaison relationship be established with the NATO Modelling and Simulation Co-ordination Office (MSCO), WG 8 requests that the SC 24 Secretariat investigate the status of the approval of this liaison and report back to WG 8.

# Nomination of expert to serve as a liaison to TC211 project for amending ISO 19111

Whereas it has come to the attention of WG8 that TC211 has initiated a project to amend ISO 19111, SC 24 /WG 8 requests the SC 24 Secretariat to propose to TC 211 that Mr. Scott True (US expert) serve as an SC 24 liaison to the ISO 19111 amendment working group.

# Relationship with TC211 with respect to environmental representation

Whereas that despite interest by participants from both ISO/IEC JTC 1/SC 24 and TC 211, there has not been as close a technical interchange between the standards development activities ongoing in SC 24 WG 8 and in various areas of TC 211 as desired, WG 8 requests the SC 24 Secretariat submit a liaison statement, so noting.  The statement should mention that WG 8 members believe that more frequent interaction and communication on the use of the SEDRIS technology-based international standards would lead to a better understanding of areas of compatibility and productive discussion of differences.  An important outcome of such discussion will be better understanding of the complementary relationship that exists between the work items in both committees (many SC 24 work items reference TC 211 work). Technical interchange would also help alleviate concerns similar to those expressed in recent Final Draft International Standard (FDIS) balloting on ISO/IEC 18025 Environmental data coding specification.

Further, WG 8 requests the SC 24 Secretariat to request that an agenda item be added to the TC 211 Plenary schedule, for the June meeting in Stockholm, Sweden, for WG 8 representatives to make a presentation.

# WG 8 to function as registry facility on behalf of the SEDRIS Organization until 9973 amendment takes effect.

Whereas the revision to ISO/IEC 9973 will not be completed before the operation of the EDCS registry begins, WG8 requests that it be designated to act on behalf of the SEDRIS Liaison Organization for the submission of EDCS proposals to the registry.

Part 3: Administration

# Appointment of Editors

ISO/IEC JTC1/SC 24/WG 8 recommends the following;

| Project # | Document Title | Editor |
| --- | --- | --- |
| 24.13.1 | SEDRIS Functional Specification | Puk/ Mamaghani |
| 24.13.2 | SEDRIS Transmittal Format | Puk |
| 24.13.3 | SEDRIS Transmittal Format – Binary Encoding | Puk |
| 24.14.1 | SEDRIS Language Binding Part 4 : C | Puk |
| 24.13.4 | Environ-mental Data Coding Specification (EDCS) | Cox, Hembree, Worley |
| 24.13.5 | Spatial Reference Model (SRM) | Berner, Toms, Trott |
| 24.14.2 | EDCS Language Bindings, Part 4: C | Puk |
| 24.14.3 | SRM Language Bindings, Part 4: C | Puk |

# Thanks to Local Organizer and Sponsors

ISO/IEC JTC1/SC 24/WG 8 wishes to thank the following people and institutions for their contribution to a smooth running, pleasurable, and efficient meeting:

- Standards Australia for inviting ISO/IEC JTC 1/SC 24/WG 8 to meet in Sydney;

- Irene Hagstrom for hosting ISO/IEC JTC 1/SC 24/WG 8 in Sydney and the delightful trip and dinner on the harbour.

# Thanks to Prof. Dr. Ingolf Grieger

ISO/IEC JTC1/SC 24/WG 8 wishes to extend its appreciation to Prof. Dr. Ingolf Grieger for long and valued service to SC 24 and its various working groups upon his impending retirement.