## Slide 1: JTC 1 SC 24 / WG 8 Environmental Representation Standards ISO/IEC 18026 Spatial Reference Model (SRM) Editor’s Report JTC 1 SC 24 Prague 2006 Meeting 22 5-6 June 2006
Dr. Paul Berner - SRM editor
Dr. Ralph Toms - SRM editor
Mr. Kevin Trott - SRM editor
SEDRIS Organization

## Slide 2: Synopsis
Background
PDF production problems
Identified deficiencies
  Minor editorial corrections
  Editorial improvements
  Incomplete application of comment responses
  Technical corrections
Identified new technical additions
The next steps

## Slide 3: Background
PDF publication problems caused unexpected delays
and required multiple careful reviews of the text.
These detailed reviews revealed a number of deficiencies in the SRM.

## Slide 4: PDF production problems
Large* multi-file document, many hyperlinks
PDF preparation
  Change hyper-link targets from *.doc to *.pdf
    MS word field code search/replace fails in several clauses.
    Labor intensive manual check of each hyperlink required.
Production using Adobe Acrobat
  Fails to convert all hyperlinks in larger clauses
  Links go to top of target page -- not to the specific target page position
*532 pages in 31 files with many MathType equations and figures

## Slide 5: PDF production problems - continued
Results for FDIS publication
  Published in HTML
  Subsequent investigation identified acceptable 3rd party PDF production software
Resolution for IS publication
  PDF version all with all editorial changes was created successfully by SEDRIS organization.
  ITTF found changes in the PDF version to be too numerous to publish without a 2nd FDIS.
  ITTF agreed to publish in HTML the FDIS version with one correction.

## Slide 6: Minor editorial corrections
Categories
  Broken hyperlinks/bookmarks (16 instances)
  Spaces: extra or missing (69 instances)
  Wrong fonts or styles
    Font size (35 instances)
    Font family (45 instances)
    Bold and/or Italic (13 instances)
  Misspellings and typos
    Capitalization (8 instances)
    Punctuation (22 instances)
    Spelling (14 instances)
  Incorrect format or document style (16 instances)
Total: 238 instances of minor editorial corrections

## Slide 7: Editorial improvements
Categories
  Grammar (66 instances)
    clearer word ordering, wording style consistency, possible ambiguities, ...
  Notation (5 instances)
  Figure improvements (3 instances)
Total: 74 instances of editorial improvements

## Slide 8: Incomplete application of comment responses
Accepted responses in one sub-clause often had
side effects in many other parts of the document.
In some cases, the editors failed to identify and
change all of the areas affected.
Example: Change “spheroid” to “ellipsoid”. Search and replace did not change the instances in MathType5 text.
Example: New treatment for the specification of direction affected
many clauses. 3D coordinates system specifications had to be right-
handed. This change was made for the Planetodectic 3D CS, but missed
for Azimuthal spherical CS, Cylindrical CS, and their lococentric variants.

## Slide 9: Incomplete application of responses - continued
Example: New ORM templates were added:
ORMT OBLATE_ELLIPSOID_ORIGIN and ORMT SPHERE_ORIGIN
Several SRFT “ORM constraint” fields must now allow these new ORMTs, but these cases where missed.
Total: 33 instances of required response completions

## Slide 10: Technical corrections
Sub-clause 7.3.2 states that 7-parameter similarity transformations are specified in the position vector rotation convention. However, the specifications in Annex E are in the coordinate frame rotation convention. This is a technical error. (1 instance)
Missing constant factor in Mercator mapping equation (1 instance)
Incorrect RT spatial region descriptions (3 instances)
Various incorrect cut-and-paste errors/typos (24 instances)
  examples
    “surface” instead of “2D”, “y” instead of “z”, “x” instead of “u”
    “orthonormal” instead of “orthogonal”
    “position-space” instead of “object-space”
Wrong parameter value or sign (5 instances)
Total: 33 instances of technical corrections

## Slide 11: Deficiency summary
238 instances of minor editorial corrections
74 instances of editorial improvements
33 instances of response completions
33 instances of technical corrections
Total: 378

## Slide 12: Identified new technical additions
New work item required to make these changes:
Change Rotation Axis order from x,y,z to z,y,x.
  No effect on current tables.
  Useful to support non-Greenwich prime meridians
Include figures as a field in OBRS Tables.
  Compare with CS tables which allow figures.
Various improvements in wording.
  Both normative and non-normative
Improved registration forms and procedures.
  Need to be able to register bibliographic references.

## Slide 13: The next steps
Options
  [1] Corrigendum (HTML)
    Issue a corrigendum with Technical corrections and the completions of response applications (33+33)
  [2] Revision as fully linked PDF
    With editorial corrections and improvements only (238+74)
  [3] Revision as fully linked PDF*
    With editorial corrections and improvements and technical corrections (238+74+33+33)
    No new technical additions
  [4] Revision of ISO/IEC 18026 (PDF)
    Editorial corrections
    Technical corrections
    new technical additions
*SEDRIS org. has produced MS Word, PDF, and HTML versions that incorporate:
- All editorial corrections and improvements
- Almost all technical corrections
- No identified new technical additions

## Slide 14: The next steps - continued
Editor’s recommendation
  Start with existing fully corrected PDF
  Add new technical additions
  Publish for review and balloting
Discussion
Decisions
  Plan
  Resources
  Schedule