## Slide 1: DGIWG Conference 24-26 April 06 - Amsterdam Review of Actions from 2005 DGIWG Conference
Neil Hadden, Secretary DGIWG

## Slide 2: Action Plenary-A12 
Session Plenary
Item Confirm names of heads or delegation and technical reps
Description All nations to confirm to S/DGIWG names of heads of delegation and technical representatives for use and maintenance by Web Presence Project Team
Allocated to All Nations
Due Date 16 May 05
Notes Reminder sent by S/DGIWG 24 May. Further reminder sent 22 Mar 06
Status OPEN

## Slide 3: Action Plenary-A13 
Session Plenary
Item Comment on Version 1 of Website
Description All nations to provide comment to S/DGIWG on Version 1 of Website
Allocated to All Nations
Due Date 16 May 05
Notes Reminder sent by S/DGIWG 24 May. Further reminder sent 22 Mar 06
Status OPEN

## Slide 4: Action Plenary-A16 
Session Plenary
Item Volunteer resources to meet gaps identified in new POW
Description All nations to volunteer resources to meet gaps identified in new POW arising from Plenary-A15
Allocated to All Nations
Due Date 29 Jul 05
Notes Iterative process to Plenary-A15 & A16 agreed at Madrid PTSG. Further discussed at Washington PTSG, and call to nations made 22 Mar 06
Status OPEN

## Slide 5: Action PTSG-07-A02 
Session PTSG
Item Report on collaborative tools study
Description AUS to report on collaborative tools study when it is completed
Allocated to AUS
Due Date TBC
Notes Report expected in Amsterdam
Status OPEN

## Slide 6: Action PTSG-07-A03 
Session PTSG
Item Develop an MOU with Eurocontrol
Description Secretariat to develop an MOU with Eurocontrol for future collaboration
Allocated to Secretariat
Due Date 30 Dec 05
Notes Exploratory meeting held 6 Sep. Draft MOU in discussion with Eurocontrol
Status OPEN

## Slide 7: End of Action Review