## Slide 1: Progress DATP
A01 – Data product specification
A02 – Compliance testing
A03 - Data Exchange Channels
A04 - Reference Feature Catalogue Register(s) A05 – GML profile
DGIWG Technical Meeting April 2006

## Slide 2: A01 – Data product specification
Deliverables:
Descriptive profile of ISO 19131
Register content model for register of data product specifications

## Slide 3: A01 – Data product specification
Deliverable 1: Descriptive profile of ISO 19131
  Draft was completed right after Spindleruv Mlyn
  Actions since Spindleruv Mlyn
    clear identification of parts adopted from ISO 19131
    input from team members for WD 2.3  comments from France, Sweden
  Open issues
    Need of UML model
  Editing committee meeting in Amsterdam to resolve comments
  Completion of final draft in May 2006

## Slide 4: A01 – Data product specification
Deliverable 2: Content model
  content of a register for data product specifications already defined in deliverable 1 (metadata of the data product specification)
  input needed about existing document registers of DGIWG
  Register content model will be included as annex of the profile (deliverable 1)

## Slide 5: A01 – Data product specification
Further objectives
  Implementation of register !?!

## Slide 6: A02 – Compliance testing
Deliverables:
DGIWG Standard for Product Specification Based Compliance Testing
Test model and test simulation
Test configuration management plan
Repository of testing material

## Slide 7: A02 – Compliance testing
Deliverable 1:
  DGIWG standard compliance testing  WD 2.3
  short revision in SPINDLERUV MLYN
  DS updated (Feb 2006)
Deliverable 2
  test model and test simulation
  Model and simulation are available on the SiteScapeForum (Test and Evaluation Software)
  DS updated (Feb 2006)

## Slide 8: A02 – Compliance testing
Deliverable 3 - Test configuration management plan
  According to industry standard configuration management processes ISO/IEC 12207
  Included in the standard (Deliverable1)
Deliverable 4 - Repository of testing material
  Permanent repository is maintained on the DGIWG SiteScapeForum, backup at the JITC
  Repository in accordance with the software configuration management plan (SCMP)

## Slide 9: A05 – GML profile
Project proposed at the DGIWG conference April 2005 in Madrid
1st PT meeting held in Spindleruv Mlyn
  Participants from 9 nations
Deliverables
  Requirement study WD1 2006-02
  Rules for restriction of the GML base standard WD1 2006-02
  DGIWG GML Profile WD1 2006-04

## Slide 10: A05 – GML profile
Requirement study
  Status: open
  Possible input for requirement analysis:
    NATO GML Profile (gmlNATOCoreGIS)
    MGCP application schema
    DGIWG/TSMAD Profile
    UKHO IHO-S57 GML Profile
    Legacy products (VMap Level 0, 1, 2)
    Outcome of OGC OWS-2 & OWS-3

## Slide 11: A05 – GML profile
Amsterdam agenda
  lessons-learned from the development of the of the MGCP GML application schema
  Proposal: DGIWG GML profiles according to the DGIWG/TSMAD Profile (Profiles of ISO 19107)
    PT is looking for contact with the DGIWG/TSMAD Profile development team
  NATO GML Profile
    Do the proposed DGIWG profiles suite the requirements of NATO?

## Slide 12: A05 – GML profile
OGC:GML 2
OGC:GML 3
OGC:SF_profile
DGIWG:DGIWG_profile
MGCP:MGCP_applicationSchema
MGCP:MGCP_data
MGCP:MGCP_catalog
DGIWG:legacyApplicationSchema
DGIWG:legacyData
DGIWG/TSMAD:Profile 19107