## Slide 1: Aeronautical Information Harmonization Working Group (AIHWG)
<number>
<footer>UNCLASSIFIED
UNCLASSIFIED
DGIWG Conference 24-25 April, 2006 Amsterdam, NL

## Slide 2: Introduction
AIHWG sub-group formed at FAD PT in February 2006
Primary objective: Establish aeronautical content of the DGIWG Feature Data Dictionary.
  Removing barriers to interoperability across all legacy aeronautical information
A follow-on to DGIWG Project D18 “Fundamental Review of Feature and Attribute Data”

## Slide 3: Group Make-up
DGIWG – aeronautical subject matter experts
International Civil Aviation Organization - ICAO
NATO (need representative POC)
European Organization for Safety of Navigation - EUROCONTROL
International Government Agencies
Current Chair – Jeff Bell - NGA - Center for Standards

## Slide 4: Deliverables
Establish aeronautical content of DGIWG Feature Data Dictionary. -Approximately 75 elements
    Aerodromes, Heliports, Airspace, Waypoints, Navigation Aids, Organizations, Services, Procedures
    Geometries – Leverage work from AIXM Working Group
Harmonize common content model with cross domains
  Organizations, Services, Navigation Aids. – Hydro/Topo
Establish Aeronautical Metadata Profile for the DFDD
  Support from Canada and US (FAA) through Hydrographic Information Harmonization Working Group (HIHWG) and Aeronautical Information Exchange Model (AIXM) Working Group
  Aeronautical Profile of ISO 19115 completed by June 2006

## Slide 5: Schedule
Two year work schedule
Kick-off meeting May 8th-12th at ICAO headquarters in Montreal, Canada (planning meeting occurred in February 2006)
  Work Items include finalize the TOR & Complete Airspace elements
Scheduled meetings approximately every four months until complete.
  Goal of one to two domains per meeting scheduled
  Deliverables briefed in intervals at FAD PT meetings
  Final Deliverables to be briefed to PTSG and DGIWG Conference.
Final quarter upon completion to be used for final documentation

## Slide 6: Draft Timeline
2006
  May -Finalize TOR
        -Airspace
  September -Navaids and Points
2007
  January -Procedures and Timetables
  May -Organizations and Services
  September -Procedures
2008
  January -Geometries and Clean up
  May -Schemas and final deliverables
  September -All deliverables complete

## Slide 7: Future External Relationships
DFDD Aero
Military
and Civil
AIXM
Change Control Board
V 5.0+
Use for reference and Provide Feedback
NATO
ICAO
ISO
Potential Drivers for change

## Slide 8: Call for Participation
Current DGIWG participation
  Canada, Netherlands, Sweden, United Kingdom, United States (potentially others)
  ICAO, EUROCONTROL
Need NATO representative
More Aeronautical Subject Matter Experts
Aeronautical Metadata Experts
Contact Jeff Bell – NGA – Jeffrey.R.Bell@nga.mil
        1-314-263-4567 Extension 168

## Slide 9: Summary
Kick-Off meeting - May 2006
  Validation of work to be completed
  Group to submit proposed timeline after Kick-Off meeting
Need Aeronautical Subject matter experts
Contractors and Customers welcome to participate
Establish working relationship with International AIXM WG and CCB
DGIWG approval (MANDATE) to move forward
Success will measured by interoperability